## Slide 1: XRN4923 - AQ Calculation for RGMA (ONUPD) Estimate Reads
High Level System Solution Impact Assessment

## Slide 2: Change Overview
XRN4923 - AQ Calculation for RGMA (ONUPD) Estimate Reads
This change has been raised to look at utilising estimate readings that have been generated from successful RGMA ONUPD transactions to trigger and be considered for Rolling AQ Calculations. When an RGMA ONUPD is submitted by the Shippers with no read record within them (DATASET_GROUP_READG), UK Link will generate an estimated read as per BAU logic. This generated estimated read is then used in the Reconciliation process, however it is not currently used to trigger (or be used within) the Rolling AQ calculation process.
Solution Options
Enable estimate reads created in UKL as a result of successful processing of RGMA ONUPD updates to trigger and be used in the Rolling AQ calculation process.
1

## Slide 3: Option 1 - High Level Impact Assessment
1 - Enable estimate reads created in UKL as a result of successful processing of RGMA ONUPD updates to trigger and be used in the Rolling AQ calculation process
As part of this change, RGMA estimated reads will be used to create a trigger for AQ Rolling process. Currently it is used only in the Reconciliation Process whereas post this change, it will be used in AQ Rolling calculation as well.
Impacted Systems
Assumptions
Market Trials costs are not considered. Performance Testing will not be required. Estimate Reads created and loaded on the billable device as a result of successful processing of RGMA ONUPD updates are in scope of this change. AQ Correction is not impacted.
Overall Impact | Release Type | High Level Cost Estimate
Low | Minor | 5,000 - 15,000 GBP
Marketflow
SAP PO
SAP ISU
Gemini
SAP BW
CMS
DES
API
Impact
1

## Slide 4
 | Reports | Interface | Conversion | Enhancements | Forms | Workflow | Data Migration
System Component: | SAP ISU |  |  |  |  |  | 
Impacted Process Areas: | AQ |  |  |  |  |  | 
Complexity Level (per RICEFW item): | Low |  |  |  |  |  | 
Change Description: | RGMA estimated reads will be used to create a trigger for AQ Rolling process |  |  |  |  |  | 
 | ISU | BW | PO / Marketflow | DES | CMS | AMT | API
Test Data Prep Complexity: | Low |  |  |  |  |  | 
Unit and Sys Test Complexity: | Low |  |  |  |  |  | 
Pen Test Impact: | No |  |  |  |  |  | 
Regression Testing Coverage: | Low |  |  |  |  |  | 
Performance Test Impact: | No |  |  |  |  |  | 
Market Trials: | No |  |  |  |  |  | 
UAT Complexity: | Low |  |  |  |  |  | 
1
Option 1 - System Impact Assessment

## Slide 5
Process Area | Complexity | File Formats | Exceptions | External Screens | Batch Jobs | Performance Test?
SPA | n/a | n/a | n/a | n/a | n/a | n/a
Metering (Reads) | n/a | n/a | n/a | n/a | n/a | n/a
Reconciliation | n/a | n/a | n/a | n/a | n/a | n/a
Invoicing – Capacity | n/a | n/a | n/a | n/a | n/a | n/a
Invoicing – Commodity | n/a | n/a | n/a | n/a | n/a | n/a
Invoicing – Amendment | n/a | n/a | n/a | n/a | n/a | n/a
Invoicing – Other | n/a | n/a | n/a | n/a | n/a | n/a
Rolling AQ | Low | No | No | No | No | No
Formula Year AQ | n/a | n/a | n/a | n/a | n/a | n/a
RGMA | n/a | n/a | n/a | n/a | n/a | n/a
DSC Service | n/a | n/a | n/a | n/a | n/a | n/a
Other (Specify) | n/a | n/a | n/a | n/a | n/a | n/a
1
Option 1 - Process Impact Assessment