DSC Evaluation Quotation Report (EQR)



|  |  |  |  |
| --- | --- | --- | --- |
| **Change Title** | June 2020 Major Release | | |
| **Change reference number (XRN)** | 4996 | | |
| **Xoserve Project Manager** | Richard Hadfield | | |
| **Email address** | richard.hadfield@xoserve.com | | |
| **Contact number** | (0121)4074736 | | |
| **Target Change Management Committee date** | 07/08/19 | | |
| **Section 1: Scope of EQR** | | | |
| The scope of the June 2020 release consists of 11 changes. 7 have been confirmed. The remaining 4 changes are going to be presented for approval at ChMC 07/08/19. For expediency the 4 changes awaiting approval are also included in this EQR. Details of the changes in scope can be found below:   1. *XRN4865 – Amendment to treatment and reporting CYCL reads* 2. *XRN4691 – CSEPs: IGT and GT file formats (CGI files)* 3. *XRN4692 – CSEPs: IGT and GT file formats (CIN files)* 4. *XRN4772 – Composite weather variable improvements* 5. *XRN4780(b) – Inclusion of Meter Asset Provider Identity (MAP ID) in UK Link* 6. *XRN4930 – Requirement to inform shipper of meter link code* 7. *XRN4932 – Improvement to the quality of the conversion factor values held on the supply point register (MOD681)* 8. *XRN4888\* – Removing duplicate address update validation for IGT supply meter points via CMS* 9. *XRN4941\* – Auto updates to meter read frequency (MOD692)* 10. *XRN4871(b)\* Ratchet regime changes (MOD665)* 11. *XRN4850\* – Notification of customer contact details to transporters.*   Those XRNs marked with an \* are yet to be approved for inclusion in the June 20 scope.  Activities covered by EQR:   * Mobilisation of June 20 Release team * Analysis and detailed impact assessment of all changes * Detailed Design of all changes * Full project plan and full delivery costing * BER production. | | | |
| **Section 2: Estimated cost to produce the Business Evaluation Report (BER)** | | £200K | |
| **Section 3: Funding of EQR** | | | |
| *As agreed by The Change Managers the funding for the EQR will be:*   |  |  |  | | --- | --- | --- | | **Gas Industry Participant** | **% Share of Cost** | **Cost Value** | | **Shippers** |  |  | | **IGT’s** |  |  | | **DNO’s** |  |  | | **Transmission** |  |  | | **DN & IGT** |  |  | | **Total Cost** |  | £200K | | | | |
| **Section 4: Approximate timescale for completion of the Business Evaluation Report** | | | The BER, for June 20, will be issued for approval at 6th November ChMC. |
| **Section 5: Period that the Evaluation Quotation Report is valid for** | | | 7th August to 6th November 2019 |
| **Section 6: Additional Information** | | | |
| The split of the cost will be prepared for the BER, by change and by Gas Industry Participant Group.  Activity/Deliverables:   * Full delivery plan for each project lifecycle stage (Build and Unit Test/System Testing/System Integration Testing/Performance and Regression Testing/Acceptance Testing/User Acceptance Testing/Implementation/PIS). * Full delivery plan option(s) for each individual change to include each project lifecycle stage, as detailed above. * Firm cost, per change, for undertaking each project stage (Mobilisation, Design/Build and Unit Test/System Testing/System Integration Testing/Performance and Regression Testing/Acceptance Testing/User Acceptance Testing/Implementation/PIS) * High-Level Design Document(s) * Detailed Design Document(s) for all SAP & Non-SAP systems * Functional and Technical Specifications and Non SAP Design Documents where applicable * Environment and data requirements for the entire June 20 Release delivery * Define Security Design (e.g. authorisation and authentication framework) * Provide a High Level Estimate (HLE) of any impacts to RTB costs during detailed design by individual change, with relevant supporting information. | | | |

**Please send completed form to:** [**box.xoserve.portfoliooffice@xoserve.com**](mailto:box.xoserve.portfoliooffice@xoserve.com)

**Document Version History**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Version** | **Status** | **Date** | **Author(s)** | **Summary of Changes** |
| 0.1 | Draft | 31/07/19 | R.Hadfield | Initial Draft |
| 1.0 | For Issue | 31/07/19 | R.Hadfield | Issued |

**Template Version History**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Version** | **Status** | **Date** | **Author(s)** | **Summary of Changes** |
| 2.0 | Approved | 17/07/2018 | Rebecca Perkins | Template approved at ChMC on 11th July |
| 3.0 | Approved | 19/12/18 | Heather Spensley | Moved onto Xoserve’s new Word template in line with new branding |