## Slide 1: Data Office POAP July/August 2019

## Slide 2: Data Office POAP
Below shows the Change Proposals or externally impacting change requests that are currently in delivery with the Data Office and have planned releases:
XRN Number | Change Title |  |  | Delivery Month |  |  | RAG Status
 |  | April/ May | June/ July | Aug/ Sept | Oct/ Nov | Dec/Jan | 
XRN4835 | Address Profiling and Reporting (css extract pre go live) |  |  |  |  |  | Working with Project to resolve requirement challenges and scope change
XRN4898 | Additional data source for UIG visualisation |  |  |  |  |  | Issue with data transfer and security. Working with Xoserve Security to resolve.
XRN4795 | Amendments to the PARR (520a) reporting |  |  |  |  |  | Due to be complete end of December

## Slide 3: Data Office changes in Capture
The table below shows all change proposals and externally impacting change requests which are currently in capture and are either new requests, we are gathering requirements or we are waiting for solution options from the Data Office:
CP/CR | XRN No | Change Details | Priority | Customer Benefit | Indicative Delivery Date
CR | 4868 | UIG Recommendation – Report for class 1, class 2 read rejections | 1 | To monitor AQ movements and percentage of AQ’s calculated per user per month | December 2019
CP | 4860 | National Temporary UIG | 2 | Information for Shippers to see how reconciliation is affecting UIG over time | December 2019
CP | 4738 | Shipper portfolio update proposed formula year AQ/SOC | 8 | Inform Shippers of their proposed formula year AQ/SOQ values when produced. | December 2019 (based on need date)
CP | 4876 | Changes to PAR Reporting (supporting UIG) | 4 | Provide further data to PAFA to aid analysis on performance reporting and aid in shipper performance as a first indication of any issues before PAC | TBC
CP | 4789 | Shipper packs – glossary updates and reporting changes from AQ to product class | 5 | The shipper packs should align further to PAC reporting and aid shipper performance | TBC
CP | 4779 | MOD0657S – Adding AQ reporting to PARR Reports | 6 | Monitor AQ movements and percentage of Aqs calculated per month by user, can access performance across the industry and engage with the poorer performers with an aim to get industry performance increased. | TBC
CP | 4859 | Increasing MAM access to CDSP data to mitigate reduced MAM appointment timescales | 7 | Provide MAM’s with alternative source for asset data | TBC
Format of the POAP will be aligned with other platforms from September