## Slide 1: ChMC – June 20 Market Trials & BER Approval 22nd November 2019

## Slide 2: XRN4996 - June 20 Reduced Scope Market Trials Option 4
Reduced Scope
6 weeks (April-May) | £114,000 | XRN4772, XRN4850, XRN4932, XRN4941 | AWV,FWV, CNF,CNC, NRL, SCR | 18-25 | 8 (4 DN, 2 IGT, 2 Shippers)
Duration | High Level Cost | 4 Changes | Files considered | No. Of Test cases | Participants
XRN Reference | MT - High level Scenarios | No. of Test Cases
XRN4772 | Processing AWV and FWV from weather station with additional fields for Wind, Temperature, Solar and Precipitation | 4-6
XRN4850 | Processing CNF with broadcast contact types Processing CNC with broadcast contact types Exchanging files with SMS/Email provider Sharing broadcast usage and delivery status details | 8-10
XRN4932 | NRL file with Conversion flag update flag Sharing MBR file after read estimation | 3-5
XRN4941 | SCR file after MRF update Job file processing with Smart or AMR meter installation NRL file sharing to inform AQ change | 2-4
Test Scenarios Summary
Please note: Based upon timelines, June 20 Market Trials will be need to run in parallel with CSS Market Trials and this will result in increased
pressure on resource availability for all involved parties.

## Slide 3: Slide 4
Option 1
Full Scale
XRN4996 - June 20 Market Trials Funding Arrangements
XRN Ref | Change Title | Shipper | DN | iGT | Market Trials
4691 | CSEPs: IGT and GT file formats (CGI files) – DESCOPED |  | 90 | 10 | No
4692 | CSEPs: IGT and GT file formats (CIN files) – DESCOPED |  | 90 | 10 | No
4772 | Composite weather variable (CWV) improvements | 50 | 50 |  | Yes
4850 | Notification of Customer Contact Details to Transporter |  | 90 | 10 | Yes
4865 | Amendment to Treatment & reporting of CYCL reads | 100 |  |  | No
4871(B) | Changes to Ratchet regime (MOD0665) – DESCOPED |  | 100 |  | No
4888 | Removing Duplicate address update validation for IGT Supply Meter Points via Contact Management System (CMS) |  |  | 100 | No
4930 | Requirement to inform Shipper of Meter Link Code Change | 100 |  |  | No
4941 | Auto updates to meter read frequency (MOD0692) | 100 |  |  | Yes
4932 | Improvements to the quality of the Conversion Factor values held on the Supply Point Register (MOD0618s) | 100 |  |  | Yes
 | Option 4 – Reduce Scope MT 4 changes - £114,000 | £45,875 | £62,600 | £5,525 | 
40%
Reduced Scope Market Trials

## Slide 4: XRN4996 - June 20 Delivery Funding Breakdown BP19/BP20
XRN Ref | Delivery | Testing | AMT | Delivery Total | Risk Margin | Market Trials Setup | Market Trials | 19/20 | 20/21 | Shipper | DN | iGT | MT XRNs
4772 | £95,542 | £8,770 | N/A | £104,312 | £39,804 | £4,518 | £25,750 | £90,618 | £83,766 | 50% | 50% |  | Yes
4850 | £124,821 | £6,263 | £36,100 | £167,184 | £50,020 | £9,693 | £55,250 | £140,875 | £141,271 |  | 90% | 10% | Yes
4865 | £54,070 | £7,266 | N/A | £61,336 | £23,405 | £0 | £0 | £53,285 | £31,457 | 100% |  |  | No
4888 | £42,384 | £6,263 | N/A | £48,647 | £18,563 | £0 | £0 | £42,261 | £24,949 |  |  | 100% | No
4930 | £39,488 | £13,782 | N/A | £53,270 | £20,327 | £0 | £0 | £46,278 | £27,320 | 100% |  |  | No
4941 | £53,236 | £7,266 | N/A | £60,502 | £23,087 | £2,193 | £12,500 | £52,560 | £45,722 | 100% |  |  | Yes
4932 | £51,189 | £13,782 | N/A | £64,971 | £24,792 | £3,596 | £20,500 | £56,442 | £57,418 | 100% |  |  | Yes
 |  |  | Total | Delivery Total | 19/20 |  | 20/21 | Shipper | DN | IGT |  |  | 
 |  |  |  |  | £482,318 |  | £411,904 | £457,673.25 | £341,124.06 | £95,424.70 |  |  | 
 |  |  |  | £560,222 | £482,318 |  | £411,904 |  |  |  |  |  | 
 |  |  |  |  | Shipper | £253,873 | £203,801 |  |  |  |  |  | 
 |  |  |  |  | DN | £172,097 | £169,027 |  |  |  |  |  | 
 |  |  |  |  | IGT | £56,348 | £39,077 |  |  |  |  |  | 

## Slide 5: June 20 Release Approval of Scope
June 20 Release consists of 10 changes, Implementation is planned for June 2020:
XRN4691** - CSEPs: IGT and GT File Formats (CGI Files)
XRN4692** - CSEPs: IGT and GT File Formats (CIN Files)
XRN4772 - Composite Weather Variable (CWV) Improvements
XRN4780 (B) - Inclusion of Meter Asset Provider Identity (MAP Id) in the UK Link system (CSS Consequential Change)
XRN4850 - Notification of Customer Contact Details to Transporters
XRN4865 - Amendment to Treatment and Reporting of CYCL Reads
XRN4871 (B)** - Changes to Ratchet Regime (MOD0665)
XRN4888 - Removing Duplicate Address Update Validation for IGT Supply Meter Points via Contact Management Service (CMS)
XRN4830 – Requirement to Inform Shipper of Meter Link Code Change
XRN4941* - Auto updates to meter read frequency (MOD0692)
XRN4932 - Improvements to the quality of the Conversion Factor values held on the Supply Point Register (MOD0681S)
* Pending Solution/MOD approval by ChMC/DSG for remaining CRs.
** Descoped from June 20 , pending ChMC decision