## Slide 1: Extraordinary Change Management Committee
5th March 2020

## Slide 2
Functional Changes |  |  |  |  | 
XRN / Title | Solution & Implementation Summary outcome |  |  |  | Comments
 | Organisation | Approve | Deferred | Reject | 
XRN4996 June 2020 | PRIVATE REP |  |  | X | 
 | NGN | X |  |  | We support the alternative proposal of holding Market Trials for XRN4850 (Customer Contact Details to Transporters) only due to the new screens and processes required for DNs and would like to participate.
 | W&W | X |  |  | Our preferred solution option is for GDNs to test the functionality of the secure repository solution being implemented. We feel that as it’s a significant and complex solution being developed, offering services that have not been provided by Xoserve before, therefore it’s important that we test it thoroughly. It would also be helpful to receive the test evidence and information on defects from your user acceptance testing to help us prioritise our own testing plans.
At ChMC Meeting on 12th February, we explained Market Trials would clash with the CSS Market Trials and as a result there was a lack of industry engagement. Therefore we provided an alternative option for just holding trials for CP 4850, which would be the highest profile change for June.
The committee agreed to a 5 day consultation Change Pack to go out with the reduced scope. We received 3 responses 2 approvals and 1 reject. ChMC to vote on June 2020 Market Trials for XRN4850 Notification of Customer Contact Details to Transporters

## Slide 3: XRN4996 - June 20 Market Trials for XRN4850 only
5 weeks (April-May) | £55,250 | XRN4850 | CNF,CNC SMS Broadcast | 8-10 | 4 DN
Duration | High Level Cost (excludes £20k set up costs) | 1 Change | Files considered | No. Of Test cases | Participants
XRN Reference | MT - High level Scenarios | No. of Test Cases
XRN4850 | Processing CNF with broadcast contact types Processing CNC with broadcast contact types Exchanging files with SMS/Email provider Sharing broadcast usage and delivery status details | 8-10
Test Scenarios Summary
Please note: Based upon timelines, June 20 Market Trials will be need to run in parallel with CSS Market Trials and this will result in increased
pressure on resource availability for all involved parties.
Preparation
Test Execution
Re-test
2 weeks
1 week
2 weeks

## Slide 4: June 20 Market Trials Timeline