DSC Business Evaluation Report (BER)



|  |  |
| --- | --- |
| **Change Title** | MAP API Enhancements |
| **Xoserve reference number (XRN)** | 5064 |
| **Xoserve Project Manager** | Richard Johnson |
| **Email address** | [APIenquiries@xoserve.com](mailto:APIenquiries@xoserve.com) |
| **Contact number** | +44 1212 292 561 |
| **Target Change Management Committee date** | 12th February 2020 |
| **Section 1: In Scope** | |
| The objective of this project is to add the following set of data items to the Meter Asset Enquiry API service: -   * Meter installation date * Current Supplier effective date * MAM Name * MAM Id * MAM effective date | |
| **Section 2: Out of Scope** | |
| This is not a new API service; it is an enhancement to an existing API service. | |
| **Section 3: Funding required to deliver the change** | |
| |  |  |  | | --- | --- | --- | | **Gas Industry Participant** | **% Share of Cost** | **Cost Value** | | **Shippers** | **100%** | **£12,000** | | **iGT’s** |  |  | | **DNO’s** |  |  | | **Transmission** |  |  | | **DN & iGT** |  |  | | **Total Cost** |  |  | | |
| **Section 4: Estimated impact of the service change on service charges** | |
| |  |  |  | | --- | --- | --- | | **Xoserve Service Area** | **Xoserve Service Line** | **(+/-) Projected Change in Annual Cost** | | Service Area 18: Provision of User Reports and Information | N/A | None |   No change required to the DSC Service Description Table. | |
| **Section 5: Project plan for delivery of the change** | |
| |  |  | | --- | --- | | **Milestone** | **Target Date for Completion** | | CoMC approval of the DRR | 19th February 2020 | | Testing Completion | 25th February 2020 | | Implementation | 5th March 2020 | | Industry Communications | 9th March 2020 | | |
| **Section 6: Additional information relevant to the proposed service change** | |
| Contract Management Committee (CoMC) to disclose the above data items is expected on 19th February | |

**Please send completed form to:** [**box.xoserve.portfoliooffice@xoserve.com**](mailto:box.xoserve.portfoliooffice@xoserve.com)

**Document Version History**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Version** | **Status** | **Date** | **Author(s)** | **Summary of Changes** |
|  |  |  |  |  |

**Template Version History**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Version** | **Status** | **Date** | **Author(s)** | **Summary of Changes** |
| 1.0 | Approved | 15/06/18 | Rebecca Perkins | Document approved at CHMC External Workgroup |
| 2.0 | Approved | 19/12/18 | Heather Spensley | Moved onto Xoserve’s new Word template in line with new branding |