## Slide 1: AQ Taskforce Update CoMC
16th September 2020
Version 1.0

## Slide 2: Summary
Following continued analysis and assessment of the enhanced operational reporting, as well as the focused root cause output delivered by the AQ Taskforce we have seen an increase in the number of defects this month. The number of open defects now stands at 28 (see AQ Defect Status slide, and Open Defects slide). Positively the operational rigor that is now being enforced to the process is driving these defects out allowing for permanent fix to be applied.
We continue to focus on determining the scale of historic financial adjustments following defect fix/AQ correction. Since August’s CoMC we have:
  Concluded the design and build of the three tools required to undertake the analysis of the historic financial adjustments, namely:
    AQ Decision Tree tool –Using our adjustment methodology (previously shared) as its input criteria, this tool will identify the impacted MPRNs and the affected consumption period
    AQ Simulation tool – Using the MPRN’s from the Decision Tree tool, the AQ simulation tool will identify all relevant data needed to support the financial adjustment (E.g. current & new AQ, SOQ, EUC band & number, Network & LDZ, start & end read & dates used for the new calculation, TTZ & exchange counts, current meter class & effective date etc.)
    Billing tool – This tool will significantly reduce the manual efforts that would otherwise be required for these adjustments and will align with the Adjustment Principles (previously shared)
  At the time of producing this deck we remain in the UAT/Performance testing phase and continue to be on target for implementation w/c 7th September.
  As previously communicated, once these tools are implemented we will start to individual engage with customers on what impact this has had on them and where required undertake the necessary adjustments.
Development of root cause work packages continues and discussions are underway with our suppliers to understand delivery approach.

## Slide 3: AQ Defect Status (breakdown as at 3rd September 2020)
77
Defects impacting AQ since August 2019
(+17 raised since last month)
28
Open Defects
(+15 from previous month, 10 raised as a result of checking assurance reports)
13
Analysis
(+9 from previous month)
49
Resolved defects
(+2 on previous month)
3
UAT
(-3 from previous month)
4
Fixed, Deployed Awaiting Data Correction
(+1 on previous month)
0
Awaiting Deployment
(same as previous month)
8
Awaiting to be processed via adjustment tools
Open defect details can be found in the Appendix

## Slide 4
Chart: AQ Defect Status (Feb 20 – September 20)
| Total Defects | Total Open | Total Resolved
Mar | 52 | 17 | 35
Apr | 54 | 19 | 35
May | 55 | 17 | 38
June | 56 | 12 | 44
July | 59 | 12 | 47
August | 60 | 13 | 47
September | 77 | 28 | 49
Increased analysis of newly delivered operational reporting has resulted in an increase in defects this month.
The AQ taskforce continues to tackle these through the wider defect process.

## Slide 5: Appendix

## Slide 6: Open AQ defects 1 of 3
Defect No. | Issue Description | Lifecycle Status
62513 | When the Cyclic read is received in the Class 3 period before RGMA activity date (D-1), the incorrect energy values are being recorded | Analysis
62784 | Where a read is inserted between OPNN and OPNT after reconciliation has been undertaken, the OPNT read is not being considered during the re-rec | Analysis
62944 | The RGMA reads that are accepted between site visit reads is breaking Check to Check rec. | Analysis
63139 | Rec flag for the FINX read was updated as N in the Class 3 Reads File (UBR) Table during the cosmetic exchange without read through ONUPD file | Analysis
63346 | Volume and Energy is being calculated incorrectly between the Estimated Read (LDEX) and the subsequent Cyclic (CYCL) Read for a Class 3 Meter Point (UBR File) | Analysis
63392 | Estimated Reads are getting derived incorrectly for the Shipper Transfer; hence shipper transfers incorrectly estimated | Analysis
63393 | For an NDM Prime Site, the Sub site volume and energy is not getting calculated if there is an MRU frequency change for the same class | Analysis
63394 | The Class 3 read Tolerance Validation is passing due to an Incorrect CV calculation, when the last actual read date is before the Go-live Date | Analysis
63480 | The Last Check Read Date is getting fetched incorrectly for Twin Stream Sites when Reads are uploaded through Portal, resulting in either the Read wrongly rejected, or a break in the check to check period. | Analysis
63485 | Class 2 Reads (UDR) File process is unable to perform corrective estimation for Class 2 sites post class change from class 2 to any other class, when the actual read is in the Class 2 period | Analysis
63486 | Site visit Reads submitted via Portal are getting accepted, when an SFN Read already exists for a later date, hence breaking the Check to Check Rec period. Therefore should be rejected for Class 1 & 2 Sites | Analysis
63487 | Missing volume and energy for a class 4 meter and converter site | Analysis
63494 | WAALP Values are getting derived based on timezone as UK instead of GMTUK , for which there is a mismatch in Read derivation (NDM Estimation) | Analysis

## Slide 7: Open AQ defects 2 of 3
Defect No. | Issue Description | Lifecycle Status
62164 | Nett-off volume volume/ energy is being incorrectly calculated as zero for class 4 prime sites | UAT
62178 | Where volume and energy is being incorrectly loaded, the system is not creating an exception | UAT
63066 | For Class 3 meter reads submitted via the UBR file, the system is not recording the last read following update of a meter report and converter installation scenario | UAT
60230 (720) | Volume and energy calculated incorrectly for Prime and Sub MPRNs. | Fix deployed, awaiting Data Correction
60917 (1424) | Following an update to a meter (non-physical) the volume which is calculated is based on the opening exchange read (OPNX) as opposed to calculating from the final exchange read (FINX) | Fix deployed, awaiting Data Correction
60978 (1486) | Incorrect volume calculated where estimated shipper transfer read has a TTZ1 and asset update read has TTZ 0. | Fix deployed, awaiting Data Correction
62687 | The read inserted or replaced for class 3, after a class change from 3 to another, is considering class 3 FICC date as the next read date | Fix deployed, awaiting Data Correction

## Slide 8: Open AQ defects 3 of 3
Defect No. | Issue Description | Lifecycle Status
60969 (1477) | There is an Issue with NDM Prime reconciliation where Rec variance is not correct and positive variance energy updated though the variance volume is negative and net off volume and energy is populated with 0. | To be process via Adjustment Tools
60994 (1502) | For Class 3 & 4, following acceptance of a Site Visit read (via SFN) the energy is incorrectly populated when there is a meter and corrector installed | To be process via Adjustment Tools
61019 (1520) | When receiving a Site Visit read and an RGMA read on the same day the system has incorrectly processed the reads in the wrong order causing energy and volume to be incorrectly calculated. | To be process via Adjustment Tools
61024 (1525) | AQ process is incorrectly using a Point of Sale (POS) read as an active shipper transfer read to calculate the AQ following the receipt of a subsenquent read. | To be process via Adjustment Tools
61450 | Reads with type CM, RD and XO on same date as FINC/FINX reads, to be inactivated | To be process via Adjustment Tools
61716 | Incorrect Volume-Energy updated against opening reads (OPNT/OPNX/OPNC) | To be process via Adjustment Tools
61866 | While deriving the FYAQ/SOQ values for 01/04/2020 during class change effective on 01st, 2nd and 3rd of Jan 2020, instead of considering the rolling AQ/ SOQ of 01/12/2019 values, the previous year values (01/12/2018) have been considered instead which is incorrect. | To be process via Adjustment Tools
62134 | Where a read is replaced on a class 4 site, the system has created 0 volume between OPNT and FINC reads | To be process via Adjustment Tools

## Slide 9
RCA Outcome – Key Recommendations
Exclusion of MPRNs under defects/CR’s from AQ process until fix applied
Alignment of AQ process with REC (AQ cut off date, CA trigger)
Automate co-terminus read estimation for Prime & Sub sites (RGMA)
Defect life cycle focused around improved traceability to business rules
Considering CA as a trigger for the monthly AQ calculation
Develop/Enhance below assurance reports to identify anomalies:
Enhance EUC Assurance report
WC Assurance Report (New)
Formula Year AQ Validation Report (New)
Rolling AQ Validation Report (New)
Enhance AQ/FYAQ correction tool to capture audit trail
AQ Calc Simulation tool
Financial adjustment assessment (Decision Tree) Tool
Financial adjustment calculation tool (Billing)
New AQ assurance report to identify anomalies on consumption and apply AQ exclusions automatically
Carry out additional system profiling for the identified scenarios to have undergone limited regression testing
Initiate functional testing for the scenarios (Class 3 oriented) with SME agreement
Develop an exhaustive regression suite based on approved business rules and further explore automated testing solutions
Amend AQ design to calculate the consumption between start and end position rather than using pre calculated values
Reduce vulnerability by avoiding dependency on upstream processes
Simplify the design for read insertion scenarios (xrn5007)
Review requirements of TTZ CR (xrn5072) to ensure all the possible scenarios are scoped
New CR : Scope FINT & RG / CM/ RD / XO reads originally missed as part of xrn4676
Optimise the functionality for Manual Read entry screen
New defect : Handling class change & other reads on the same date
Update design specifications (FS/TS) with the current rules used for defining defects e.g. TTZ
Update the SOP for MR15 to reduce redundant exceptions
Review Generic rules and update RRC/traceability matrix
Update code review checklist to include ‘Align sort statement to binary search’
Code review for Class 3 read upload/REC & Class 4 REC
1. Process Improvements
3. Automated Tools
2. Assurance Reports
4. Functional testing
5. New Changes
6. Documentation
7. Code Review
8. Alternative AQ Design
Short Term
Medium Term
Long Term
RCA
Recommendations
RCA
Recommendations

## Slide 10
RCA
Recommendations
1 .Drive greater ‘Command and Control’ on the AQ Process to drive quality and improve accuracy
2 .Improvement to the depth/quality of testing, delivery of impacting CR’s and improve technical documentation to aid future IA/system change
3.Detailed code review of impactful areas (C3 Read/Rec & C4 Rec) to optimise and negate technical issues
Three key themes…
RCA Outcome – Key Recommendations
These recommendations are now being framed into work packages
to inform implementation planning

## Slide 11
Follow
Non-AQ Defect Process
Incident Reported & assessed
AQ Impacted?
Raise Defect & Assign Priority
Customer impacts?
Complete Profiling & Assess Customer Portfolio
Issue/Update Customer Comms
Follow Defect Life Cycle
Yes
Yes
No
No
Defect Fix Deployed into Production
First Usage Checks & Monitor AQ Calc
Checks Passed?
Raise
New Incident
No
Close Defect
Data Correction
Needed?
Yes
Yes
Yes
No
Complete Profiling & Assess Customer Impacts
Invoke Data Correction Process
Complete Data Correction (and AQ Calc where needed)
Business Assurance on Correction
Checks Passed?
Issue Financial Adjustments & Comms
Yes
No
Raise
New Incident
Stage 1 – Assessment
Stage 2 – Fix, Test & Deploy
Stage 3 – Data Correction & AQ Re-Calc
Defect Cycle - Stages
New AQ Defect Life Cycle – Process being followed
Customer Interaction
Fix, Test & Assurance
Assess Financial Impacts

## Slide 12: AQ Taskforce Workstreams
Workstreams
Defects
Ongoing Resolution
Underlying
Root Cause
MI/Reporting
Operational MI
AQ Change Requests
AQ Defect Process Improvements
Process Improvements
System
Business process
Solution
options
Assessment
Test Quality
Correction Tools
Customer data
Analytics
Customer Engagement
Prioritisation
Deriving root cause; prioritising AQ CRs; streamlining our defect, system and business processes and underpinned by meaningful data and MI will support resolution