## Slide 1: CMS Replacement Project Approach
Jo Williams

## Slide 2: Problem Statement
The Contact Management System (CMS) is approaching the end of life for both software and hardware support. There are 21 processes that are currently managed within CMS and these now need to be migrated over to another tool or system.
Following feedback from CoMC members at the September 2020 meeting, rather than just migrate the As-is processes, there is a need to understand if these processes are fit for purpose and are aligned to the Industry’s future road map.
Therefore Xoserve wants to fully understand customer pain points and improvement areas so that we replace CMS with the right solution/s.

## Slide 3: Recommended Approach
The Project Team have looked at lessons learned from previous projects and have taken the success of the UIG, Class 3 and Must Reads engagements as our recommended guideline with some amendments due to COVID restrictions
With that in mind the following high level process being proposed is:
    Use an online form to gather input from customers (send to a wide distribution list so that we capture both operational and strategic issues) to understand their perspective and pain points (to be completed by customers by 30th October 2020)
    Workshops shall commence on the receipt of suggested priorities from constituencies
      What should the process be
      What do constituencies want from the replacement
    Report findings to CoMC with recommendation on how to group and resolve pain points. Assuming support of the recommendation (initial view November)
    Develop plan and agree levels of commitment, relevant governance (December)
    Deliver High Level Solution Options (January / February)

## Slide 4: Approach Details
Workshops per Customer group per set of processes | 
Key Points Priority Processes Identified Each Customer group will have their own workshops for processes The outcomes of each workshop will be rolled up into one and output will be shared If any conflicting requirements these will be discussed at steering group and CoMC if required We could potentially have High level solutions for certain processes earlier for discussion at CoMC | 
Timeline: | 
Benefits | Negatives
Can move at speed | Repetition for internal Workshop leads
Understand individual customer view points along with consequential impacts on data or processes | May take some time removing any duplication of requirements
Can ensure more workshops are completed prior to the Christmas Period | Workshops will have to be virtual for now due to COVID-19 and cannot replicate the previous process of UIG
Clear understanding of any consequential impacts or dependencies on other constituency | 
CoMC
Data Analysed
14/10/2020
18/11/2020
Feedback requested:
Processes
How they are used
Any Pain Points
Technological impact
Any Suggestions
Names of contacts
As feedback comes in it will be analysed and categorised to help feed the Workshop Approach
Workshops
Continuous Output
Steering Group
High Level Solutions Options and Process Review
CoMC
Provides guidance, support and approvals into the Capture Team
CoMC – Updates and Progress
Workshop Output – analysis and HLD
Information Provided