## Slide 1: September KPM Update 2020 (Version 2)

## Slide 2
Key Performance Measures September 2020 – Right First Time / Quality (Version 2)
Journey / Process | Frequency | Measure Detail | Target Description | Annual Target Description | Jul-20 | Aug-20 | Sep-20 | Comments
Customer Contacts | Monthly | % of Escalations raised against total query responses | Less than 5% | Cumulative less than 5% (mean average) | 0.61% | 1.49% | 0.40% | 
Customer Contacts (technical) | Monthly | % of re-opened tickets within period | 95% | Cumulative in excess of 95% | 97.90% | 97.80% | 98.90% | Following August's update where we resolved the root cause of an issue that was resulting in Gemini password resets requiring multiple attempts, we have seen a good improvement in right first time delivery up to 98.9%. We are continuing to assess any trends that we can identify to deliver similar improvements.
Customer Joiners/Leavers (UK Gas Market) | Monthly | % of readiness criteria approved by customer (join) Shippers | 100% | 100% of customers who enter market during the year | 100% | 100% | No Joiners | 
Customer Joiners/Leavers (UK Gas Market) | Monthly | % of readiness criteria approved by customer (join) Non Shippers | 100% | 100% of customers who enter market during the year | 100% | 100% | No Joiners | 
Customer Joiners/Leavers (UK Gas Market) | Monthly | % of exit criteria approved and account deactivated within D+1 of cessation notice being issued (leave) Shippers | 100% | 100% of customers who exit market during the year | No Leavers | No Leavers | No Leavers | 
Customer Joiners/Leavers (UK Gas Market) | Monthly | % of exit criteria approved and account deactivated within D+1 of cessation notice being issued. (leave) Non-Shippers | 100% | 100% of customers who exit market during the year | No Leavers | No Leavers | No Leavers | 
Customer Relationship Management | Quarterly | KVI relationship survey | 95% starting to trust/ trust | Latest figure | Next Survey-Sept Next Report-Oct | Next Survey-Sept Next Report-Oct | 90.91% | Performance is below 95% target but is the highest score so far, with improvements to customer engagement and customer contact response timescales. Sustained improvements to operational service levels and customer engagements during COVID19 has seen the customer Trust score strengthen.
Customer Reporting (all forms) | Monthly | % of RFT against all reports dispatched | 99% | 12/12 Months | 100% | 100% | 100% | 
Demand Estimation obligations | Bi Annually | Confidence in DE Team to deliver DESC obligations (via Survey of DESC Members) | 75% Met or Exceeded | 75% Met or Exceeded Final Survey | 100% | Next Survey-Dec Next Report-Jan | Next Survey-Dec Next Report-Jan | 
Energy Balancing (Credit Risk Management) | Monthly | Energy Balancing Credit Rules adhered to, to ensure adequate security in place | 100% | 12/12 Months | 100% | 100% | 100% | 
Invoicing customers | Monthly | % of invoices not requiring adjustment post original invoice dispatch | 98% | 11/12 Months | 100% | 100% | 100% | 
Invoicing customers | Monthly | % of customers that have been invoiced without issues/ exceptions (exc. AMS) | 100% | 11/12 Months | 100% | 100% | 100% | 
Invoicing customers | Monthly | % customers with less than 1% of MPRNs which have an AMS Invoice exception | 97% | 11/12 Months | In Development | In Development |  | Report due to be available by 9th October.
Manage Shipper Transfers | Monthly | % of successful shipper transfers processed | 100% | 12/12 Months | 100% | 100% | 100% | 
Manage updates to customer portfolio | Monthly | % of valid CMS challenges received (PSCs) | Less than 1% | 12/12 Months | 0.23% | 0.17% | 0.09% | 
Management of Customer Issues | Monthly | Provision of relevant issue updates to customers accepted at CoMC and no negativity on how the issue is managed. | 100% | 12/12 Months | 100% | 100% | 100% | Issue updates provided at September CoMC. No negative comments received.
Managing Change | Monthly | No of valid defects raised within PIS period relating to relevant change (excluding programmes) | Zero P1 or P2 valid defects | 11/12 Months | 2 | 0 | 1 | 1 new P2 defect found during Optional Tariff PIS - no direct system/processing impact but Gemini was required to be taken down to allow for the error to be fixed
Managing Change | Monthly | No of valid defects raised within PIS period relating to relevant change (excluding programmes) | <=four valid P3 defects | 11/12 Months | 5 | 0 | 2 | 1 new P3 defect - inconsistencies in the treatment of data between CON and BRO records (related to June 20 release) 1 new P3 defect found in Optional Tariff PIS with regards to AMT Marketflow configuration changes
Managing Change | Monthly | No of valid defects raised within PIS period relating to relevant change (excluding programmes) | <=five valid P4 defects | 10/12 Months | 5 | 1 | 1 | 1 new P4 defect - issue with single MPRN with future dated contact data (EMC)
Meter Read / Asset processing | Monthly | % of meter reads successfully processed | 99.5% | Cumulative in excess of 99.5% | 99.98% | 99.96% | 99.94% | 
Meter Read / Asset processing | Monthly | % of asset updates successfully processed | 99.5% | Cumulative in excess of 99.5% | 99.75% | 100% | 99.77% | 
Monthly AQ processes | Monthly | % of AQs processed successfully | 100% | 12/12 Months | 99.97% | 99.97% | 99.95% | Performance is below 100% as a small number of exceptions were created during this process. Those exceptions either pause the process or require manual rework, but as further intervention is required to complete the transaction, that transaction is not 'Right First Time'. A small number of records (c. 2,000) were also issued twice on the NRL file to customers - the AQ communication "End User Category and AQ Notification File Update" has been sent to impacted customers with more details.
Monthly AQ processes | Monthly | % of AQs at risk/ have defects | 0.75% | Cumulative less than 0.50% average by year end | 0.85% | 0.67% | 1.30% | 1.3% of LDZ AQ is currently known to be at risk due to defects. 0.21% of MPRNs are known to be currently impacted by an AQ related defect. Data based on Aqsa Calculated up to the end of September 2020, Effective from 01/10/2020.

## Slide 3
Key Performance Measures September 2020 – Cycle Time / Delivery (Version 2)
Journey / Process | Frequency | Measure Detail | Target Description | Annual Target Description | Jul-20 | Aug-20 | Sep-20 | Comments
Customer Contacts | Monthly | % P5 queries responded to within SLA/ OLA | 90% | Cumulative in excess of 90% | 91.10% | 94.68% | 95.80% | Performance has improved again this month following some changes in the day to day management of the queries that ensures we are able to get view and prioritise faster. Additionally, changes in the management of email queries has brought efficiencies enabling us to assign the optimum resource to managing those queries coming through. New response templates have been designed to drive follow up queries through telephone channels with the intention of reducing email traffic which will again ensure more resource to managing 'valid' queries. This should see further progress made in performance in the coming months
Customer Contacts | Monthly | % responded to within SLA | 90% | Cumulative in excess of 90% | 93.30% | 95.39% | 95.38% | September's performance, remained above our target however we are continuing to investigate improvements that will enable us to drive this higher. An enabler for this will be our Service Now platform which we will use to manage tickets in the future and provides a far deeper level of information for us to base our analysis on. This will become a focus area for the coming months.
Customer Joiners/Leavers (UK Gas Market) | Monthly | % key milestones met on readiness plan (join) Shipper | 100% | 100% of customers who enter market during the year | 100% | 100% | No Joiners | 
Customer Joiners/Leavers (UK Gas Market) | Monthly | % key milestones met on readiness plan (join) Non Shipper | 100% | 100% of customers who enter market during the year | 100% | 100% | No Joiners | 
Customer Joiners/Leavers (UK Gas Market) | Monthly | % closure/termination notices issued in line with Service Lines (leave) Shipper | 100% | 100% of customers who leave market during the year | No Leavers | No Leavers | No Leavers | 
Customer Joiners/Leavers (UK Gas Market) | Monthly | % of closure notices issued within 1 business day following last exit obligation being met (leave) Non Shipper | 100% | 100% of customers who leave market during the year | No Leavers | No Leavers | No Leavers | 
Customer Relationship Management | Quarterly | Survey results delivered to CoMC in Month +1 | 100% | For 100% of all surveys taken | 100% | Next Report-Oct | Next Report-Oct | Results to be shared at October CoMC
Customer Reporting (all forms) | Monthly | % of reports dispatched on due date against total reports expected | 100% | 12/12 Months | 100% | 100% | 100% | 
Demand Estimation obligations | Monthly | DESC / CDSP DE obligations delivered on time | 100% | 100% | On Track | On Track | On Track | 
Energy Balancing (Credit Risk Management) | Monthly | % of revenue collected by due date | 98% | 98%​ avg rolling 12 mth period | 99.54% | 99.48% | 99.99% | 2 customers did not pay their Energy invoice on the payment due date however did settle in full by payment due date +2.
Energy Balancing (Credit Risk Management) | Monthly | % of revenue collected by due date (+2 days) | 100% | 12/12 Months | 100% | 100% | 100% | 
Invoicing customers | Monthly | % of invoices sent on due date | 100% | 12/12 Months | 100% | 100% | 100% | 
Invoicing customers | Monthly | % of exceptions resolved within 2 invoice cycles of creation date | 100% | 12/12 Months | 98.80% | 99.95% |  | Data available on 13th October
Manage Shipper Transfers | Monthly | % processed within SLA | 100% | 12/12 Months | 100% | 100% | 100% | All notifications issued to shippers within the D-2 08:00 Deadline.
Manage updates to customer portfolio | Monthly | % CMS Contacts processed within SLA | 80% in D+4 | Cumulative in excess of 80% | 93.37% | 92.61% | 93.81% | All three measures have shown increased performance this month, and of particular note, the 98% in 20 days measure has been hit for the first time. This success is attributed to the work carried out to target specific customers that have used some of the Contact Codes as a check rather than a challenge to the data we hold - thus stemming the flow, and also additional checks being included on receipt which have seen us challenge the challenge prior to there being a referral (thus shortening the length of time the Contact has taken to resolve). A further reason has been the extremely high volumes of those Contacts which have a shorter resolution time. To ensure that these could be resolved within a short time-frame, extra resource has been assigned to these processes on peak days.
Manage updates to customer portfolio | Monthly | % CMS Contacts processed within SLA | 95% in D+10 | Cumulative in excess of 95% | 95.99% | 95.20% | 95.41% | 
Manage updates to customer portfolio | Monthly | % CMS Contacts processed within SLA | 98% in D+20 | Cumulative in excess of 98% | 96.72% | 96.60% | 98.23% | 
Management of Customer Issues | Monthly | Plan accepted by customers & upheld (Key Milestones Met as agreed by customers) | 90% | 90% | 100% | 100% | 100% | AQ Taskforce: progress updates including outcome of the analysis published & discussed at September CoMC including update on financial adjustments. Adjustment Methodology & Principles document issued to customers, On target to meet plan. Issue Management summary slide published providing plan & updates for all 'Gold' issues.
Managing Change | Monthly | % level 1 milestones met | 95% | 12/12 Months | 100% | 100% | 100% | 
Meter Read/Asset processing | Monthly | % requests processed within SLA | 100% | 12/12 Months | 100% | 99.99% | 99.72% | 23,985 Reads and 84 Asset Updates failed to respond in 2 days as they had an Exception created. A service improvement was implemented for one of the Exceptions to avoid creation, this will be reflected in next month's stats
Monthly AQ processes | Monthly | % Notifications sent by due date | 100% | 12/12 Months | 100% | 100% | 100% |