## Slide 1: Xoserve Incident Summary: October 2020
1st November 2020

## Slide 2: What is this presentation covering?
This presentation provides an overview of P1/2 incidents experienced in the previous calendar month
It will describe high level impacts and causes, and the resolution Xoserve undertook (or is undertaking) to resolve
This information is provided to enable customers to have a greater insight of the activities within Xoserve’s platforms that support your critical business process
It is also shared with the intention to provide customers with an understanding of what Xoserve are doing to maintain and improve service, and;
It is provided to enable customers to provide feedback if they believe improvements can be made

## Slide 3: High-level summary of P1/2 incidents: October 2020
Ref. | What happened? | Why did it happen? | What do Xoserve understand our customers experienced? | What did your Xoserve team do to resolve? | Incident Date | Resolved Date
INC0010673 | Telephone calls to the Xoserve Service Desk were not being received by analysts. | An issue occurred with our external communications supplier that stopped all calls being routed through to our Service Desk. | Our provider has confirmed that during the outage window, no customers attempted calls to the Service Desk number therefore we understand there to be no impact to customers on this occasion. The web portal was available throughout the outage window. During this Incident the National Grid Gas Control Centre were contacted and asked to email urgent communications. | Our proactive service monitoring identified the telephony fault and as a result we implemented, with our telephony provider, a manual failover to pre-planned resiliency for the service until service was restored. Service was restored by the provider however root cause remains under investigation | 12-Oct-20 03:30 | 12-Oct-20 07:15
INC0015642 | Gemini services unexpectedly failed over to a backup server causing multiple batch job failures and preventing access to reporting services. | Unexpected behavior by a scheduled maintenance job resulted in a capacity limit being reached within the Gemini system and resulted in intermittent functionality issues. This fault also prevented reporting services from failing over automatically.. | To restore services a full Gemini restart was required and resulted in Gemini being inaccessible for 1hr 45 mins. The ability to manage gas flow (via auctions, nominations, etc) would have been unavailable during this time. | Xoserve teams worked with the National Grid Gas Network Control Centre (GNCC) to restore services. We have mitigated the trigger of this problem to prevent it reoccurring however are still working with our vendors to identify root cause. | 26-Oct-20 10:13 | 26-Oct-20 13:49

## Slide 4: What is happening Overall
A fault that has developed that only impacts Xoserve users or an incident on core services that has had no customer impact
 | Xoserve Identified | Customer Identified
Xoserve Controllable | Xoserve Identified the incident and the incident could have been avoided had Xoserve taken earlier action | Customer Identified the incident and the incident could have been avoided had Xoserve taken earlier action
Xoserve Uncontrollable | Xoserve Identified the incident but the incident could not have been avoided had Xoserve taken earlier action | Customer Identified the incident but the incident could not have been avoided had Xoserve taken earlier action
Chart: Major Incident Causality Chart - Year to Date
| N | D | J | F | M | A | M | J | J | A | S | O
Xoserve Identified/Xoserve Avoidable or Controllable | 0 | 1 | 1 | 2 | 2 | 5 | 2 | 2 | 8 | 2 | 1 | 1
Non Xoserve identified/Xoserve Avoidable or Controllable | 0 | 0 | 2 | 0 | 1 | 0 | 1 | 0 | 0 | 1 | 1 | 0
Xoserve Indentified/ Uncontrollable by Xoserve | 2 | 1 | 2 | 2 | 2 | 1 | 1 | 3 | 1 | 2 | 2 | 1
Non Xoserve Indentified/Uncontrollable by Xoserve | 1 | 1 | 0 | 3 | 0 | 1 | 2 | 0 | 0 | 0 | 0 | 0
Xoserve Internal/No customer impacts | 2 | 3 | 0 | 2 | 0 | 2 | 0 | 2 | 0 | 1 | 0 | 0
Notes: 5

## Slide 5: What is happening Overall?
Key:
 | Xoserve Identified | Customer Identified
Xoserve Controllable | Xoserve Identified the incident and the incident could have been avoided had Xoserve taken earlier action | Customer Identified the incident and the incident could have been avoided had Xoserve taken earlier action
Xoserve Uncontrollable | Xoserve Identified the incident but the incident could not have been avoided had Xoserve taken earlier action | Customer Identified the incident but the incident could not have been avoided had Xoserve taken earlier action
 | Year to Date | 
 | Xoserve Identified | Customer Identified
Xoserve Controllable | 21 | 3
Xoserve Uncontrollable | 11 | 3
 | October 2020 | 
 | Xoserve Identified | Customer Identified
Xoserve Controllable | 1 | 0
Xoserve Uncontrollable | 1 | 0