## Slide 1: DSC Change Management Committee Update
9th December Meeting

## Slide 2: New Change Proposals
Xoserve Ref No. | Change title | Next steps | Service area
5285 | COVID-19 Capacity Retention Process (MOD 0730) | Approved into Capture | Service Area 7: NTS Capacity, LDZ Capacity, Commodity, Reconciliation, Ad-hoc adjustment and balancing invoice
5286 | Clarificatory change to the AQ amendment process to be applied retrospectively (Modification 0746) | Approved into Capture | Service Area 1: Manage supply point registration New Service Line(s) anticipated to identify and action retrospective invalid AQ corrections
Solution Review Outcomes
Xoserve Ref No. | Change title | Voting Outcome
N/A | Removal of Shipper Supplier Access to Emergency Contact Details in DES | Approved Option 1 into CSSC delivery
5206 | TPI_PCW Access | Approved Option 1 in and Adhoc delivery (TBC)
5237 | Maintenance of a User relationship table for the purpose of AQ amendments (Modification 0736 ONLY) | Approved Option 1 into an Adhoc delivery expected January 2021

## Slide 3: Detailed Design Outcomes – September Change Packs
Xoserve Ref No. | Change title | Voting Outcome
5093 | Update of AUG Table to reflect new EUC bands MOD0711 | Approved
5122 | Gemini System Enhancements – External Screens pack and API Specification | Approved
N/A | Administrative update to UK Link Manual documents following CDSP Review | Approved
N/A | Settlement Data API Technical Specification, Query APIs Technical Specification & Secondary API Error Handling Strategy | Approved
N/A | UK Link Settlement Data API Design Specification | Approved

## Slide 4
Change Documents
CCRs Approved:
XRN4645a Rejection of incrementing reads following Isolation (RGMA Flows)
XRN5168 MOD0721 (Urgent) - Shipper submitted AQ Corrections during COVID-19
XRN5172 MOD0725 (Urgent) - Ability to Reflect the Correct Customer Network Use and System Offtake Quantity (SOQ) During COVID-19
XRN4738 Shipper Portfolio Update of Proposed Formula Year AQ/SOQ
XRN5092 iConversion Phase 2
BERs Approved:
XRN5120 MAP to UKL Monthly Comparison Service
XRN5253 June 21 Release

## Slide 5
Project Approvals
June 20 - XRN4850
Approval of two change request for a BRO Data LDZ Saturation Report and Network Delivery Report was deferred until Jan-ChMC to allow for potential change packs to be issued to solicit representations from impacted parties
​November 21 – Potential Descope of the NeXA mod-related changes
ChMC may decide to descope the XRNs relating to the mods below from Nov-21 major release to January ChMC:
MOD0701 - Aligning Capacity booking under the UNC and arrangements set out in relevant NEXAs
MOD0696 - Addressing inequities between Capacity booking under the UNC and arrangements set out in relevant NExAs
Minor Release Drop 9 – Implementation Date Approved
Implementation date 20th March 2021