DSC Evaluation Quotation Report (EQR)



|  |  |  |  |
| --- | --- | --- | --- |
| **Change Title** | UK Link November 2021 Major Release | | |
| **Change reference number (XRN)** | XRN5289 | | |
| **Xoserve Project Manager** | Tara Ross | | |
| **Email address** | tara.ross@xoserve.com | | |
| **Contact number** | 0121 229 2705 | | |
| **Target Change Management Committee date** | 13/01/2021 | | |
| **Section 1: Scope of EQR** | | | |
| The scope of the November 2021 release consists of 8 changes. Of those 8 changes 2 have yet to have their related MODs approved (5186 and 5187):   1. *XRN4941 –* ***MOD0692*** *– Auto updates to meter read frequency* 2. *XRN5007 – Enhancement to reconciliation process where prevailing volume is zero* 3. *XRN5072 – Application and derivation of TTZ indicator and calculation of volume and energy – all classes* 4. *XRN5091 – Deferral of creation of class change reads at transfer of ownership* 5. *XRN5142 - New allowable values for DCC Service Flag in DXI File from DCC (related to SEC change MP077)* 6. *XRN5180 – Inner tolerance validation for replacement reads and read insertions* 7. *XRN5186 –* ***MOD0701*** *– Aligning capacity booking under the UNC and arrangements set out in relevant NEXAs* 8. *XRN5187 –* ***MOD0696*** *– Addressing inequalities between capacity booking under the UNC and arrangements set out in relevant NEXAs*   Activities covered by this EQR:   * Mobilisation of November 2021 Major Release team including supplier engagement * Detailed requirements analysis and detailed impact assessment of all XRNs * High Level and Detailed Design of all changes * Production of full project plan and full delivery costing * BER production detailing cost by change and by industry participant * Detailed CSS impact assessment | | | |
| **Section 2: Estimated cost to produce the Business Evaluation Report (BER)** | | £155K is requested to produce the BER. | |
| **Section 3: Funding of EQR** | | | |
| *As agreed by The Change Managers the funding for the EQR will be:*   |  |  |  |  | | --- | --- | --- | --- | | **XRN** | **Gas Industry Participant** | **% Share of Cost** | **Cost Value** | | 4941 | Shipper | 100% | £10,000 | | 5007 | DN / Shipper | 67% / 33% | £13,400, / £6,600 | | 5072 | Shipper | 100% | £30,000 | | 5091 | Shipper | 100% | £25,000 | | 5142 | DN / IGT | 90% / 10% | £9,000 / £1,000 | | 5180 | Shipper | 100% | £20,000 | | 5186 | DN / Shipper | 50% / 50% | £10,000 / £10,000 | | 5187 | DN / Shipper | 50% / 50% | £10,000 / £10,000 | |  | **Total Cost** |  | **£155,000** | | | | |
| **Section 4: Approximate timescale for completion of the Business Evaluation Report** | | | The BER, for November 2021, will be issued for approval at the April 2021 ChMC. |
| **Section 5: Period that the Evaluation Quotation Report is valid for** | | | 13th January 2021 to 7th April 2021 |
| **Section 6: Additional Information** | | | |
| The split of the full release delivery cost will be prepared for the BER, by change (XRN) and by Gas Industry Participant Group.  Activities/Deliverables to undertaken as a part of this EQR:   * Full delivery plan for each project lifecycle stage remaining (Build and Unit Test/System Testing/System Integration Testing/Performance and Regression Testing/Acceptance Testing/User Acceptance Testing/Implementation/Post Implementation Support). * Full delivery plan option(s) for each individual change to include each project lifecycle stage, as detailed above. * Firm cost, per change, for undertaking each project stage (Mobilisation, Detailed Requirements Analysis, Design/Build and Unit Test/System Testing/System Integration Testing/Performance and Regression Testing/Acceptance Testing/User Acceptance Testing/Implementation/Post Implementation Support) * Baselined Detailed Functional Requirements, Non-Functional Requirements and Business Rules * Project Initiation Document * Business Case * Agreed delivery mechanism * High-Level Design Document for all SAP & Non-SAP systems * Detailed Design Document(s) for all SAP & Non-SAP systems * Functional and Technical Specifications and Non-SAP Design Documents where applicable * Environment and data requirements for the entire November 2021 Major Release delivery * A defined Security Design (e.g. authorisation and authentication framework) * Test Strategy, Plan, Scenarios and Scripts * Implementation Approach * A breakdown with High Level Estimates (HLE) of any impacts to Running the Business (RTB) costs during Detailed Design by individual change, with relevant supporting information. * Detailed assessment of impacts to CSS Programme plan and associated risks, issues, dependencies and costs. | | | |

**Please send completed form to:** [**box.xoserve.portfoliooffice@xoserve.com**](mailto:box.xoserve.portfoliooffice@xoserve.com)

**Document Version History**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Version** | **Status** | **Date** | **Author(s)** | **Summary of Changes** |
| 0.1 | Draft | 21/12/2020 | R. Hadfield | Initial Draft for review |
| 0.2 | Draft | 04/01/2021 | R. Hadfield | Updated following review |
| 1.0 | Issued | 04/01/2021 | R. Hadfield | Issued |

**Template Version History**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Version** | **Status** | **Date** | **Author(s)** | **Summary of Changes** |
| 2.0 | Approved | 17/07/2018 | Rebecca Perkins | Template approved at ChMC on 11th July |
| 3.0 | Approved | 19/12/18 | Heather Spensley | Moved onto Xoserve’s new Word template in line with new branding |