## Slide 1: XRN4914 MOD 0651- Retrospective Data Update Provision – Proof of Concept Status Update
 | Overall Project RAG Status |  |  | 
 | Schedule | Risks and Issues | Cost | Resources
RAG Status |  |  |  | 
Status Justification |  |  |  | 
Schedule | Delivery: Proof of Concept exercise completed following playback of Step 2 Outputs and Initial recommendations at November Change Management Committee Outputs and recommendations provided to ChMC in November Closure Report to be issued in January for approval |  |  | 
Risks and Issues |  |  |  | 
Cost | Approval received from DN’s for BER of £270k for proof of concept. Costs within approved budget. |  |  | 
Resources | Project Team to complete closedown activities for POC activity |  |  | 
Updated as of 23/12/20