## Slide 1: AQ Taskforce Update CoMC
20th January 2021
Version 0.1

## Slide 2: Defect Position
  We currently have 17 open defects:
    Of these, 7 have been fixed, deployed into production and are awaiting data correction activities across the remainder of January
    A further 5 are being deployed into production on Friday 15/01 and will also see data corrections be completed
    Leaving 5 remaining defects (with currently less than 100 MPRNs being impacted) to be fixed. The oldest of these goes back to October 2020.
  Additionally we also have 14 defects that have now been resolved and are awaiting processing through adjustment tools to determine eligibility for adjustment – see later update on adjustments

## Slide 3
Chart: AQ Defect Status (Mar 20 - Jan 21)
| Mar | Apr | May | June | July | August | September | October | November | December | January
Total Defects | 52 | 54 | 55 | 56 | 59 | 60 | 77 | 79 | 80 | 82 | 83
Total Open | 17 | 19 | 17 | 12 | 12 | 13 | 28 | 29 | 12 | 13 | 17
Total Resolved | 35 | 35 | 38 | 44 | 47 | 47 | 49 | 50 | 50 | 50 | 52
1. 17 open defects as at 11/01 with 5 of these being deployed 15/01.
2. We have 14 fixed defects to be processed through the adjustment tools. These will be included in the total resolved pot once completed.

## Slide 4: AQ Defect Status (breakdown as at 8th January2021)
83
Defects impacting AQ since August 2019
(+1 raised since last month)
17
Open Defects
(+4 from previous month)
4
Analysis
(-1 from previous month)
52
Resolved defects
(+1 on previous month)
1
UAT
(-5 from previous month)
7
Fixed, Deployed Awaiting Data Correction
(+5 from previous month)
5
Awaiting Deployment
(+5 from previous month)
14
Resolved defects that require to be processed via adjustment tools
Open defect details can be found in the Appendix

## Slide 5: Appendix

## Slide 6: Open AQ defects - Analysis
Defect No. | Date Raised | Issue Description | No. MPRNs Impacted | Lifecycle Status
64026 | 20/11/20 | The Class change on the Twin Stream Site is creating an final read for only one stream in the tables | 8 | Analysis
64157 | 11/12/2020 | The Volume and Energy for meter and corrector are not being loaded when a device exchange happens after D+5 date of the shipper transfer, where the shipper transfer reads are yet to be estimated (i.e., corrector exchange with reporting meter) | 0 | Analysis
64169 | 11/12/2020 | For a Class 4 Prime site, after performing an NDM Class 4 Prime Reconciliation, the recalculated REC net off Volume and Energy is not getting updated in the EL31 screen | 48 | Analysis
64267 | 05/01/2021 | Issue with Twin stream site : Volume profiles getting updated incorrectly in case where corrector serial number is same for multiple corrector devices | TBC | Analysis

## Slide 7: Open AQ defects - UAT
Defect No. | Date Raised | Issue Description | No. of MPRNs Impacted | Lifecycle Status
63726 | 06/10/20 | Issue with the Class 3 Prime Process; where the subsequent Actual Read has not considered the Shipper Transfer as the last Read Date | 0 | UAT

## Slide 8: Open AQ defects – Awaiting Deployment
Defect No. | Date Raised | Issue Description | No. of MPRNs Impacted | Lifecycle Status
64025 | 19/11/20 | In the case of a Class change from 4 to 3, when a replacement read is accepted on a Class 3 start date, the record created in the UMR Table (Unbundled Meter Read File) is incorrectly calculating the Volume and Energy | 52 | Awaiting Deployment
63691 | 29/09/20 | A read is not getting loaded for a P&S after processing the read through the MOD 700 UBR process for Class 3 prime/sub sites | 15 | Awaiting Deployment
63861 | 20/11/20 | When a shipper transfer and an RGMA Activity happen on the same date, and the RGMA Read has fulfilled the shipper transfer Read, the energy is getting updated incorrectly whilst performing the REC | 1,256 | Awaiting Deployment
63566 | 11/09/20 | Inconsistent RGMA behavior of class 2 sites with or without DRE/AMR Processed as an ‘Exception’ and data corrected monthly. No data correction is required. | No data correction required | Awaiting Deployment
63392 | 26/08/20 | Estimated Reads are getting derived incorrectly for the Shipper Transfer; hence shipper transfers incorrectly estimated | 53 | Awaiting Deployment

## Slide 9: Open AQ defects – Fix Deployed Pending Data Correction
Defect No. |  | Issue Description | No. of MPRNs Impacted | Lifecycle Status
60917 (1424) |  | Following an update to a meter (non-physical) the volume which is calculated is based on the opening exchange read (OPNX) as opposed to calculating from the final exchange read (FINX) Discussions in place with impacted Shippers to get data corrected. Approx. 400 processed to date. | 700 | Fix deployed, awaiting Data Correction
63393 | 26/08/20 | For an NDM Prime Site, the Sub site volume and energy is not getting calculated if there is an MRU frequency change for the same class | 113 | Fix deployed, awaiting Data Correction
63394 | 26/08/2020 | The Class 3 read Tolerance Validation is passing due to an Incorrect CV calculation, when the last actual read date is before the Go-live Date 99% of impacted MPRNs are registered with 1 Shipper. Discussions taking place with Shipper as data corrections are unlikely to be required. | 7,000 | Fix deployed, awaiting Data Correction
63346 | 10/08/20 | Volume and Energy is being calculated incorrectly between the Estimated Read (LDEX) and the subsequent Cyclic (CYCL) Read for a Class 3 Meter Point (UBR File) | 1 | Fix deployed, awaiting Data Correction
62164 | 17/04/2020 | Net-off volume volume/ energy is being incorrectly calculated as zero for class 4 prime sites | 159 | Fix deployed, awaiting Data Correction
61452 | 16/03/2020 | Rec is not happening for Prime and sub site... | 159 | To be processed via Adjustment Tools
62178 | 17/04/2020 | Where volume and energy is being incorrectly loaded, the system is not creating an exception | 38 | To be processed via Adjustment Tools

## Slide 10: Resolved AQ defects – Resolved, To Be processed Via Adjustment Tools (1 of 2)
Defect No. | Date Raised | Issue Description | No. of MPRNs Impacted | Lifecycle Status
60969 (1477) | 11/10/2019 | There is an Issue with NDM Prime reconciliation where Rec variance is not correct and positive variance energy updated though the variance volume is negative and net off volume and energy is populated with 0. | 23 | To be processed via Adjustment Tools
60994 (1502) | 29/11/2019 | For Class 3 & 4, following acceptance of a Site Visit read (via SFN) the energy is incorrectly populated when there is a meter and corrector installed | 126 | To be processed via Adjustment Tools
61019 (1520) | 07/01/2020 | When receiving a Site Visit read and an RGMA read on the same day the system has incorrectly processed the reads in the wrong order causing energy and volume to be incorrectly calculated. | 32 | To be processed via Adjustment Tools
61024 (1525) | 10/01/2020 | AQ process is incorrectly using a Point of Sale (POS) read as an active shipper transfer read to calculate the AQ following the receipt of a subsequent read. | 59 | To be processed via Adjustment Tools
61450 | 19/02/2020 | Reads with type CM, RD and XO on same date as FINC/FINX reads, to be inactivated | 64 | To be processed via Adjustment Tools
61716 | 06/03/2020 | Incorrect Volume-Energy updated against opening reads (OPNT/OPNX/OPNC) | 35,000 | To be processed via Adjustment Tools
62134 | 03/07/2020 | Where a read is replaced on a class 4 site, the system has created 0 volume between OPNT and FINC reads | 718 | To be processed via Adjustment Tools
62687 | 03/07/2020 | The read inserted or replaced for class 3, after a class change from 3 to another, is considering class 3 FICC date as the next read date | 8,577 | To be processed via Adjustment Tools
60230 (720) | 10/01/2020 | Volume and energy calculated incorrectly for Prime and Sub MPRNs. | 10 | To be processed via Adjustment Tools

## Slide 11: Resolved AQ defects – Resolved, To Be processed Via Adjustment Tools (2 of 2)
Defect No. | Date Raised | Issue Description | No. of MPRNs Impacted | Lifecycle Status
62944 | 13/07/2020 | The RGMA reads that are accepted between site visit reads is breaking Check to Check rec. | 3 | To be processed via Adjustment Tools
63066 | 15/07/2020 | For Class 3 meter reads submitted via the UBR file, the system is not recording the last read following update of a meter report and converter installation scenario | 2 | To be processed via Adjustment Tools
63487 | 28/08/2020 | Missing volume and energy for a class 4 meter and converter site | 32 | To be processed via Adjustment Tools
63485 | 28/08/2020 | Class 2 Reads (UDR) File process is unable to perform corrective estimation for Class 2 sites post class change from class 2 to any other class, when the actual read is in the Class 2 period | 40 | To be processed via Adjustment Tools
63480 | 28/08/2020 | The Last Check Read Date is getting fetched incorrectly for Twin Stream Sites when Reads are uploaded through Portal, resulting in either the Read wrongly rejected, or a break in the check to check period. | 19 | To be processed via Adjustment Tools

## Slide 12: AQ Defects Financial Adjustments

## Slide 13: Progress to date
A reminder of progress on the historic adjustments exercise:
Phase 1 & 2 of adjustment calculation now complete totalling c.£1.4M of adjustments
Impacted organisations have received specific communications on Phase 1 & 2 values as well as the underlying supporting data that underpins these charges.
The Phase 3 activity assessment is now underway and financial information will be shared with impacted organisations w/c 1st February 2021.
Following last months discussion at CoMC, Xoserve have engaged with DN’s and will inline with UNC obligations, seek to invoice Phase 1 & 2 adjustment values from January. Phase 3 invoicing will follow this once positions are understood and underlying data shared.
As previously communicated this process is now being transitioned into BAU operations so that all future will be assessed against the methodology and processed through the tools.

## Slide 14: Next Steps
Date | Activity
January 2021 | Start invoicing process of the financial adjustments
February 2021 | Communication on the Phase 3 financial impact and sharing of underlying data. Continuation of invoicing process.
February-March 2021 | Conclusion of transition of this process to BAU.