## Slide 1: REC Update
Contract Management Committee
17 March 2021

## Slide 2: Planned Meetings Update & Key Milestones
CSS & GES (V3)
2020 |  |  |  |  |  | 2021 |  |  |  |  |  |  |  |  |  |  |  | 2022 |  |  |  |  | 
Jul | Aug | Sep | Oct | Nov | Dec | Jan | Feb | Mar | Apr | May | Jun | Jul | Aug | Sep | Oct | Nov | Dec | Jan | Feb | Mar | Apr | May | Jun
Data Permissions Alignment
Drafting commences​
V3 Opens
REC v2 Code Consolidation
Fortnightly
RDUG
Code Consolidation (V2)
Go Lives
Ofgem Consultation
GES/CDSP FS
Contract Signature
REC/XO
Contractual​s'
V2 Closes
V3 Closes
REC Go-Live
Enduring RECCo. Board Appointed
REC Manager Proc Completed
Opens
Closes
V3 Designated
V2 Designated
V1.1 Designated
REC V1.1
V2 Opens
REC V3 Fast Switching
REC V1.1 Interim Governance
Key:
Meeting Scheduled
Meeting Completed
Meeting Originally Planned
Latest Milestone Date
Original Milestone Date
Completed Milestone
REC Licence Changes
Opens
Closes
CC Statutory Licence Consultation
Opens
Closes
Opens
Closes
FS Statutory Licence Consultation

## Slide 3: Ofgem Consultation
REC V2 - REC Code Consolidation Schedules
  (REC Transition; SPAA Transition; Data Access; Transfer of Consumer Data; Smart Meter Installation; Prepayment; Qualification and Maintenance; Secure Data Exchange; Market Exit; Meter Operations; Metering Governance)
  Response submitted.
REC V3 - Faster Switching Schedules
  (Data Access Schedule; Interpretation; Data Management; Registration Service; Registrable Measurement Point Lifecycle; Address Management; Switching Service Management)
  Data Access Schedule – comments due back 09/03/21
  Consultation response due 31/03/21

## Slide 4: SCR- Impacts to UNC
SCR –Code Consolidation REC V2 (Sept 2021)
  Minimum changes as deletion of BEIS wording completed as a result of Mod697 implementation.
  Changes required as a result of consultation responses – these are still unknown.
  Raise Mod to add REC PA CM to DPM
  SCR – Faster Switching REC V3 (summer 2022)
  Amendments to UNC to align with REC (B;G;M; GT-D)

## Slide 5: Descoped – from this version
Changes to DSC that can be covered via changes via this Committee
  E.g. Changes to the Change Management Procedure
Considering arrangements required for transition from UNC to CSS
  This will be done by a UNC Modification as will be needed in advance of CSS Implementation
    Detail is still being worked on
    NB: Principle of In Flight Switching proposed by the programme which is being worked through

## Slide 6: Impacts to CDSP Service Documents
Service Description Table:
amendments will be required following SCR
may require agreement to freeze SDT whilst amendments are tracked
We need to consider consequential impacts to all CDSP Service Documents
These can be managed through change consultation and approved at CoMC.
Third Party & Additional Services Policy will require amendment to paragraph 2.3.1 (e) ahead of GES-P contract negotiations:
the aggregate amount of the CDSP's turnover attributable to Third Party Services (excluding Charges payable under UK Link User Agreements) does not, and will not as a result of entering into the TPS Agreement, exceed 2.5% of the CDSP's overall turnover
Once cost of GES is understood we will return with proposal to remove/increase cap.

## Slide 7: Access to GES
Update following Ofgem discussion on access (DSC or REC)
Scope of GES
DES
3 switching APIs
Non-DSC Reporting
FindMySupplier
Telephone Services