## Slide 1: April 2021 KPM Operational Performance Summary

## Slide 2
DSC+ v DSC KPM Performance for Apr’21
DSC+ Unique Identifier | Measure Detail | Journey / Process | Measure Type | DSC+ Yr 1 Target | Apr-21 | DSC Target | Apr-21
KPM.01 | % of successful shipper transfers processed | Manage Shipper Transfers | Right First Time | 99.90% | 97.79% | 100.00% | 97.79%
KPM.02 | % of meter reads successfully processed | Meter Read / Asset Processing | Right First Time | 99.50% | 98.45% | 99.50% | 98.45%
KPM.03 | % of asset updates successfully processed | Meter Read / Asset Processing | Right First Time | 99.50% | 99.51% | 99.50% | 99.51%
KPM.04 | % of AQs processed successfully | Monthly AQ Processes | Right First Time | 99.90% | 99.96% | 100.00% | 99.96%
KPM.05 | % of total LDZ AQ energy at risk of being impacted by known defects | Monthly AQ Processes | Right First Time | 1.00% | 0.37% | 0.75% | 0.37%
KPM.06 | % processed within SLA | Manage Shipper Transfers | Cycle Time | 99.90% | 88.80% | 100.00% | 88.80%
KPM.07 | % requests processed within SLA | Meter Read / Asset Processing | Cycle Time | 99.50% | 99.70% | 100.00% | 99.70%
KPM.08 | % Notifications sent by due date | Monthly AQ Processes | Cycle Time | 99.90% | 100.00% | 100.00% | 100.00%
KPM.09 | % of invoices not requiring adjustment post original invoice dispatch | Invoicing Customers | Right First Time | 98.00% | 100.00% | 98.00% | 100.00%
KPM.10 | % of customers that have been invoiced without issues/ exceptions (exc. AMS) | Invoicing Customers | Right First Time | 99.00% | 100.00% | 100.00% | 100.00%
KPM.11 | % customers with less than 1% of MPRNs which have an AMS Invoice exception | Invoicing Customers | Right First Time | 97.00% | TBC | 97.00% | TBC
KPM.12 | % of invoices sent on due date | Invoicing Customers | Cycle Time | 99.50% | 100.00% | 100.00% | 100.00%
KPM.13 | % of exceptions resolved within 2 invoice cycles of creation date | Invoicing Customers | Cycle Time | 98.00% | 99.09% | 100.00% | 99.09%
KPM.14 | Number of valid P1 and P2 defects raised within PIS period relating to relevant change (excluding programmes) | Managing Change | Right First Time | 0 | 1 | 0 | 1
KPM.15 | Number of valid P3 defects raised within PIS period relating to relevant change (excluding programmes) | Managing Change | Right First Time | 4 | 0 | 4 | 0
KPM.16 | Number of valid P4 defects raised within PIS period relating to relevant change (excluding programmes) | Managing Change | Right First Time | 5 | 1 | 5 | 1
KPM.17 | % of tickets not re-opened within period | Customer Contacts (technical) | Right First Time | 95.00% | 99.30% | 95.00% | 99.30%
KPM.18 | % of customer tickets (Incidents & Requests) responded to within SLA | Customer Contacts (technical) | Cycle Time | 90.00% | 96.00% | 90.00% | 96.00%
KPM.19 | UK Link Core Service Availability | UKLink | Cycle Time | 99.60% | 100.00% | 99.00% | 100.00%
KPM.20 | Gemini Core Service Availability | Gemini | Cycle Time | 99.60% | 100.00% | 99.00% | 100.00%

## Slide 3
*
DSC+ v DSC PI Performance for Apr’21
DSC+ Unique Identifier | Measure Detail | Journey / Process | Measure Type | DSC+ Yr 1 Target | Apr-21 | DSC Target | Apr-21
PI.01 | % CMS Contacts processed within SLA | Manage Updates To Customer Portfolio | Cycle Time | 95.00% | 93.44% | 95% in D+10 | 93.44%
PI.02 | % CMS Contacts processed within SLA | Manage Updates To Customer Portfolio | Cycle Time | 80.00% | 91.91% | 80% in D+4 | 91.91%
PI.03 | % CMS Contacts processed within SLA | Manage Updates To Customer Portfolio | Cycle Time | 98.00% | 95.42% | 98% in D+20 | 95.42%
PI.04 | % customer queries responded to within SLA/OLA | Customer Contacts | Cycle Time | 90.00% | 98.35% | 90.00% | 98.35%
PI.05 | % of customer queries resolved RFT | Customer Contacts | Right First Time | 92.50% | 100.00% | 95.00% | 100.00%
PI.06 | % of reports dispatched on due date against total reports expected | Customer Reporting (all forms) | Cycle Time | 99.00% | 100.00% | 100.00% | 100.00%
PI.07 | % of RFT against all reports dispatched | Customer Reporting (all forms) | Right First Time | 99.00% | 100.00% | 99.00% | 100.00%
PI.08 | % of valid CMS challenges received (PSCs) | Manage Updates To Customer Portfolio | Right First Time | 1.00% | 0.06% | Less than 1% | 0.06%
PI.09 | % of Telephone Enquiry Service calls answered within SLA | Customer Contacts | Cycle Time | 90.00% | 97.29% | 90% (in 30 secs) | 97.29%
PI.10 | Confidence in DE Team to deliver DESC obligations (via Survey of DESC Members) | Demand Estimation Obligations | Right First Time | 75.00% | N/A | 75.00% | N/A
PI.11 | DESC / CDSP DE obligations delivered on time | Demand Estimation Obligations | Cycle Time | 95.00% | 100.00% | 100.00% | 100.00%
PI.12 | KVI relationship survey | Customer Relationship Management | Right First Time | 85.00% | N/A | 95.00% | N/A
PI.13 | Plan accepted by customers & upheld (Key Milestones Met as agreed by customers) | Management Of Customer Issues | Cycle Time | 90.00% | 100.00% | 90.00% | 100.00%
PI.14 | Provision of relevant issue updates to customers accepted at CoMC and no negativity on how the issue is managed. | Management Of Customer Issues | Right First Time | 90.00% | 100.00% | 100.00% | 100.00%
PI.15 | Survey results delivered to CoMC in Month +1 | Customer Relationship Management | Cycle Time | 100.00% | 100.00% | 100.00% | 100.00%
PI.16 | % closure/termination notices issued in line with Service Lines (leave) Shipper | Customer Joiners/Leavers (UK Gas Market) | Cycle Time | 100.00% | N/A | 100.00% | N/A
PI.17 | % key milestones met on readiness plan (join) Non Shipper | Customer Joiners/Leavers (UK Gas Market) | Cycle Time | 100.00% | 100.00% | 100.00% | 100.00%
PI.18 | % key milestones met on readiness plan (join) Shipper | Customer Joiners/Leavers (UK Gas Market) | Cycle Time | 100.00% | N/A | 100.00% | N/A
PI.19 | % of closure notices issued within 1 business day following last exit obligation being met (leave) Non Shipper | Customer Joiners/Leavers (UK Gas Market) | Cycle Time | 100.00% | N/A | 100.00% | N/A
PI.20 | % of exit criteria approved and account deactivated within D+1 of cessation notice being issued (leave) Shippers | Customer Joiners/Leavers (UK Gas Market) | Right First Time | 100.00% | N/A | 100.00% | N/A
PI.21 | % of exit criteria approved and account deactivated within D+1 of cessation notice being issued. (leave) Non-Shippers | Customer Joiners/Leavers (UK Gas Market) | Right First Time | 100.00% | N/A | 100.00% | N/A
PI.22 | % of readiness criteria approved by customer (join) Non Shippers | Customer Joiners/Leavers (UK Gas Market) | Right First Time | 100.00% | 100.00% | 100.00% | 100.00%
PI.23 | % of readiness criteria approved by customer (join) Shippers | Customer Joiners/Leavers (UK Gas Market) | Right First Time | 100.00% | N/A | 100.00% | N/A
PI.27 | % level 1 milestones met | Managing Change | Cycle Time | 90.00% | 100.00% | 95.00% | 100.00%

## Slide 4: DSC KPM Performance
Cycle Time Delivery |  |  |  |  |  | 
Journey / Process | Frequency | Measure Detail | Target Description | Feb-21 | Mar-21 | Apr-21
Energy Balancing (Credit Risk Management) | Monthly | % of revenue collected by due date | 98% | 99.00% | 99.00% | 100.00%
Energy Balancing (Credit Risk Management) | Monthly | % of revenue collected by due date (+2 days) | 100% | 100% | 100% | 100%
Right First Time/Quality |  |  |  |  |  | 
Journey / Process | Frequency | Measure Detail | Target Description | Feb-21 | Mar-21 | Apr-21
Energy Balancing (Credit Risk Management) | Monthly | Energy Balancing Credit Rules adhered to, to ensure adequate security in place | 100% | 100% | 100% | 100%

## Slide 5: April 2021 Failure Summary

## Slide 6
Failed DSC+ KPM/PI Summary For Apr’21
KPM / PI | Measure Detail | Journey / Process | Owner | Measure Type | DSC+ Target | Apr-21 | Failure Commentary
KPM.01 | % of successful shipper transfers processed | Manage Shipper Transfers | Andy Szabo / Alex Stuart | Right First Time | 99.90% | 97.79% | All such KPMs incurred failures for the performance month of April as a result of the challenges and issues faced between 1st April and 12th April during the UKL file processing P2 incident that unfortunately impacted the UK Link estate as a consequence of an edge case product bug in the code of SAP NetWeaver version 7.5. More detail on next slide.
KPM.06 | % processed within SLA | Manage Shipper Transfers | Andy Szabo / Alex Stuart | Cycle Time | 99.90% | 88.80% | 
KPM.02 | % of meter reads successfully processed | Meter Reads | Andy Szabo / Alex Stuart | Right First Time | 99.50% | 98.45% | 
KPM.14 | Number of valid P1 and P2 defects raised within PIS period relating to relevant change (excluding programmes) | Managing Change | Lee Foster / Andy Simpson / Ian Leitch | Right First Time | 0 | 1 | 
PI.01 | % CMS Contacts processed within SLA | Manage Updates To Customer Portfolio | Andy Szabo / Alex Stuart | Cycle Time | 95.00% | 93.44% | Four factors have caused this PI to fall below target for April ’21: Increase in 2021 RFA requests – 2.4x increase in the total volume of Request For Adjustments (a non-MOD565 contact) currently open with the CDSP/Correla when compared to this time last year. SCP and BUS account for 90% of RFAs open with Correla. SCP have asked that their priority RFAs are worked on rather than the most aged (and have increased the volume of their priority batches from 50 to 150). COVID/Lockdown restrictions – we continue to see a below-par performance of CMS contact types that require meter engineers, on behalf of DNs, iGTs, MAMs, etc. have to conduct site visits (e.g. DTLs and ISOs) Non-MOD565 CMS contacts awaiting action from external parties – we continue to see prolonged wait times for external parties such as Networks and Shippers for action/clarification/more information to resolve contacts such as TOGs and RFAs. Reduction in FOM and UNC Contacts. April 21 has seen a 25% month-on-month reduction in these contacts types which are always resolved in 10 days and counterbalance the effect of the RFAs. The reduction of FOM and UNC creation volumes has therefore impacted negatively on the overall D+10 performance.
PI.03 | % CMS Contacts processed within SLA | Manage Updates To Customer Portfolio | Andy Szabo / Alex Stuart | Cycle Time | 98.00% | 95.42% | 

## Slide 7
DSC+ Unique ID | KPM.6 | KPM.1 | KPM.2 | KPM.14
Journey / Process | Manage Shipper Transfers | Manage Shipper Transfers | Meter Read | Managing Change
Measure Detail | % processed within SLA | % of successful shipper transfers processed | % of meter reads successfully processed | Number of valid P1 and P2 defects raised within PIS period relating to relevant change (excluding programmes)
Owner (XEC/LT) | Andy Szabo / Alex Stuart | Andy Szabo / Alex Stuart | Andy Szabo / Alex Stuart | Lee Foster / Andy Simpson / Ian Leitch
Measure Type | Cycle Time | Right First Time | Right First Time | Right First Time
DSC+ Y1 Target Metric | 99.90% | 99.90% | 99.50% | 0
Mar-21 | 88.80% | 97.79% | 98.45% | 1
Commentary | During the UKL File Processing P2 incident, issues were encountered on both inbound file processing for Transfer files sent to UK Link by Xoserve customers, as well as challenges and issues encountered in ensuring outbound files were processed through SAP PO, AMT Marketflow before being placed onto the IX industry gateway. Inbound Issues: During the P2 lifespan 1,543 (0.82%) files were impacted due to missing or partially processed files. 258 of these files impacted the transfer process, of which 217 were transfer/confirmation request files (.CNFs). Data modelling upon these 217 files suggests that an estimated 7,997 shipper transfer requests were not processed within industry SLA, which equates to 15,994 individual record transactions of .TRF supply point ownership notification files needing to be sent to the relevant incoming and outgoing shippers by D-2. Outbound Issues: Unfortunately, as a result of running a manual workaround for 14+ consecutive calendar days a number of files were delivered outside of their SLA timescales. For Shipper Transfers, this represented 194,767 transactional records mainly within .TRF supply point ownership notifications for c.97,000 transfers. The majority of these were issued before the effective date on D-1, but 31,537 records (approx. 16,000 transfers) were sent on or after the effective date for sites with a Move-in on 01/04/2021. (15,994 missing/partially processed transfer transactions + 194,767 late delivery of transfer transactions) / (1,810,234 total transfer transactions due to be processed in April) = 88.80% | Inbound Issues: As per KPM.6, 7,997 shipper transfer requests were not processed correctly at the first time of asking as a result of partially processing or misplacing .CNF file request issues. This ultimately equated to 15,994 individual transfer record transactions having to be processed at the second time of asking. 69.64% of impacted customers have confirmed that no further action was needed by Xoserve/Correla to resolve any issues caused as a result of missing/partially processed transfer files. Outbound Issues: Unfortunately, a number of files were delivered to customers containing first-time data/content within a file using a FileID that had already been used for the recipient customer, subsequently in most cases causing IT impacts and/or rejections of such files back to UK Link. 24,098 individual transfer records were sent to shippers during the P2 lifecycle using a duplicate FileID. (15,994 missing/partially processed transfer transactions + 24,098 duplicate File ID communication of transfer transactions) / (1,810,234 total transfer transactions due to be processed in April) = 97.79% | Inbound Issues: During the P2 lifespan 1,543 (0.82%) files were impacted due to missing or partially processed files. 964 of these files held meter reads. Data modelling upon these 964 files suggests that an estimated 89,382 meter read upload transaction requests to UK Link were not processed correctly at the first time of asking. Outbound Issues: Unfortunately, a number of files were delivered to customers containing first-time data/content within a file using a FileID that had already been used for the recipient customer, subsequently in most cases causing IT impacts and/or rejections of such files back to UK Link. 1,501,223 individual meter read response records were sent to shippers during the P2 lifecycle using a duplicate FileID. Furthermore, during April an inaccurate meter read update file was uploaded to UK Link which generated 83,816 exceptions as a result of failure to process such meter read updates. (89,382 missing/partially processed meter read transactions + 1,501,223 duplicate FileID communication of meter read transactions + 83,816 SOLR meter read exceptions) / (107,943,657 total meter read transactions expected to be processed in April) = 98.45% | Following the exit of PIS in April 2021 for the XRN5160 UK Link Upgrade Project, as part of the wider UK Link Roadmap Programme, which saw the UKL File Processing P2 generated off the back of the final project upgrades for AMT and SAP NetWeaver over the weekend of 27th/28th March this KPM incurred a failure. This KPM requires that “No P1 or P2 defects from any PIS period ending during the measurement month”. With the PIS period of XRN5160 ending in April, and the P2 incident resolved via the global patch deployed from SAP to SAP NetWeaver 7.5, this KPM has failed for the month of April’21.
Failed DSC+ KPMs as a result of UKL File Processing P2 incident

## Slide 8: March 2021 Outstanding KPM Summary

## Slide 9
Outstanding March KPMs previously marked as ‘Under Review’
DSC+ Unique ID | KPM.6 | KPM.1 | KPM.2 | KPM.7
Journey / Process | Manage Shipper Transfers | Manage Shipper Transfers | Meter Read | Meter Read / Asset Processing
Measure Detail | % processed within SLA | % of successful shipper transfers processed | % of meter reads successfully processed | % requests processed within SLA
Owner (XEC/LT) | Andy Szabo / Alex Stuart | Andy Szabo / Alex Stuart | Andy Szabo / Alex Stuart | Andy Szabo / Alex Stuart
Measure Type | Cycle Time | Right First Time | Right First Time | Cycle Time
DSC+ Y1 Target Metric | 99.90% | 99.90% | 99.50% | 99.50%
Mar-21 | 100% | 100% | 99.90% | 99.61%
Commentary | 678,201 shipper transfers were expected to become effective within the calendar month of March. UK Link successfully processed all 678,201 transfers via 1,336,850 record transactions of .TRF supply point ownership notification files sent to the relevant incoming and outgoing shippers by D-2. 1.03m confirmation requests were received, successfully processed in UK Link, and responded back to customers via .CFR confirmation response notification files within the 2 supply point business day industry-agreed SLA. 61,115 Withdrawal and Objection (.WOR) notifications were successfully sent to customers, along with the receipt of 61,408 Withdrawal and Objection (.WAO) requests, all processed within SLA during March. Across the 29th/30th/31st March the TechOps service desk received 3x customer-raised tickets relating to concerns surrounding the late delivery and/or non-delivery of transfer files. Following investigation it was agreed with customers that all such suggested files where issued out onto the industry IX within the 2 supply point business day SLA. | All shipper transfers that were required to become effective within the calendar month of March were successfully completed without any impacts witnessed during April in relation to the missing/partially processed file issues or the duplicate FileID outbound errors. | Customers submitted 112,673,127 meter reads to UK Link during March across all classes (1-4) via various inbound file types. UK Link successfully processed all 112.6m meter reads except for: 26,340 reads that triggered exceptions requiring manual intervention 45,197 reads were communicated back to customers in response / notifications files that were duplicated, causing impacts to customers in their IT systems. Our analysis suggests that c. 40,155* meter reads were not processed into UK Link on 31st March which required customer effort for some files containing these reads to be resubmitted to UK Link. | As a result of the Class 3 MOD700 logic introduced in 2019, UK Link processed and uploaded to UK Link 31,349,390 of the c.113m reads received from customers in March. All 31,349,390 reads were successfully ‘processed’ in UK Link which saw acceptance and rejection responses issued out to customers via .URN and .URS read response files within SLA during March. Our analysis suggests that c. 40,155* meter reads were unfortunately not processed into UK Link on the 31st March within SLA timescales as a result of the P2. Customers submitted 798,841 asset update requests during March. 86,364 of these requests were unfortunately not processed/responded to within SLA. 126,585 request SLA breaches from a combined read and asset total of 31.4m represents a 99.61% cycle time performance for this KPM during March.
Please find outlined below the baselined positions for the 4x DSC+ KPM March performance month measures that were classified as ‘Under Review’ at April’s DSC+ Contract Review meeting as a result of the ongoing Post Implementation Review and TechOps ticketing triage for all incidents raised by customers in relation to the P2 UKL file processing incident following the UK Link Upgrade activities implemented on 27th/28th March.
* Figure includes estimated data. A small number of files were not processed into UK link on 31st March and as a result we do not have access to a portion of these. We have therefore estimated the number of records in the files we do not have access to using the average number of transactions typically submitted in those file by the impacted customers. We have used the actual number of transactions where known.