## Slide 1: XRN4931 – Submission of a Space in Mandatory Data on Multiple SPA Files
Shipper Decision on Available Options

## Slide 2: Change Overview
XRN4931 – Submission of a Space in Mandatory Data on Multiple SPA Files
The change has been raised to handle the files going back out from SAP into AMT with rejection details when a ‘space’ is received in the mandatory field. Xoserve are receiving some inbound files (MSI, EMC, CNF, UMR, UBR, UDR, and SFN) with a Space populated in mandatory text fields instead of the required data item (e.g. Y/N). As ‘Space’ is an allowable ASCII value, AMT has not rejected the inbound file, however, once SAP has carried out its lower-level validation it is unable to ‘play back’ the data in the appropriate rejection file, as Space is not populated in the data item and is treated as a null value the outbound rejection file is rejected by AMT as not having all mandatory data items populated. To enable shipper users to receive the rejection a new identifier is required whenever a ‘space’ is received in inbound mandatory text fields. The solution is that whenever SAP PO is receives a ‘space’ in any mandatory text fields it will be replaced with a special character, SAP ISU will identify the special character generated by SAP PO and a mandatory field missing rejection will be raised from SAP ISU in the outbound file. This will ensure that ‘space’ is populated in outbound files in SAP PO only for the cases where space is received in inbound files in mandatory text fields from AMT. This will also ensure that space will not be populated in the fields of outbound interfaces in SAP PO which were generated because of processing issues or any data issues from SAP ISU. List of fields which are considered in scope are as attached:
Solution Options Identified
1
Replace the spaces received in the mandatory field of inbound files with single special character in SAP PO then SAP ISU will identify the special character and mandatory field missing rejection will be sent in outbound files.
1
Replace the spaces received in the mandatory field of inbound files with same number of special character(s) in SAP PO then SAP ISU will identify the special character and a mandatory field missing rejection will be sent in outbound files.
2

## Slide 3: Option 1 - High Level Impact Assessment
1 - Replace the spaces received in the mandatory field of inbound files with single special character in SAP PO. SAP ISU will identify the special character and mandatory field missing rejection will be sent in outbound files.
SAP PO: For the inbound files (MSI, EMC, CNF, UMR, UBR, UDR and SFN), in SAP PO the mandatory text fields will be identified, if single or multiple spaces are received in SAP PO then replace that space with a single special character (Θ) and send it to SAP ISU. When SAP ISU plays back the special character (Θ) in the outbound files (MSO, CTR, CFR, URS and SFR), SAP PO will replace the special character (Θ) present in the mandatory text field with a single space and send it to AMT Marketflow. SAP ISU: Code changes to relevant IDoc processing FMs & Read validation programs to add the validation checks for special character (Θ) to generate rejection messages. SAP BW/BO: Special character (Θ) will be added to permitted extra characters list in BW to ensure no impacts during data load. Amendments in BO reports which are impacted by the file types in scope.
Impacted Systems
Assumptions
The scope of the change is limited to File type and Fields mentioned in IA sheet. Existing rejection codes will be utilised by programs to generate the rejection messages. The special character theta (Θ) is not expected to be received in the files that are in scope. In the case of theta (Θ) received in mandatory fields from shipper, the inbound file will be rejected by ISU and PO will replace the values with ‘space’. Solution option 2 was agreed and recommend for further analysis as part of Nov20 impact assessment. Solution option 1 is not preferred on account of Shippers could not receive same values in rejected response files that was sent in inbound. Data cleansing of any outstanding file failures not in scope of this change. Performance testing considered in scope for changes in SAP PO.
Overall Impact | Release Type | High Level Cost Estimate
High | Minor | £ 55,000 to £ 65,000 GBP
Marketflow
SAP PO
SAP ISU
Gemini
SAP BW
CMS
DES
API
Impact
1

## Slide 4: Option 1 - System Impact Assessment
1
 | Reports | Enhancements | Data Migration | Integration(SAP PO)
System Component: | SAP BW/BO | SAP ISU | SAP ISU | Integration
Impacted Process Areas: | BW Extraction and Reports | SPA, Metering | N/A | File Transfer
Complexity Level (per RICEFW item): | Medium | Medium | N/A | High
Change Description: | Addition of Special character to the permitted characters list in BW. Amendments to SHPP_Class3_Mod700 and other impacted BO reports | Code changes required in File processing Functional modules and Read validation programs. | N/A | Use SAP PI node function to replace the field values for inbound & outbound files
 | ISU | BW/BO | PO | AMT Marketflow
Test Data Prep Complexity: | Medium | Medium | Medium | Low
Unit and Sys Test Complexity: | Medium | Medium | Medium | Low
Pen Test Impact: | Low | Low | Low | No
Regression Testing Coverage: | Medium | Medium | Medium | Low
Performance Test Impact: | No | No | Yes | No
Market Trials: | No | No | No | No
UAT Complexity: | High | Medium | High | Low
Notes: System Component: File Format / Batch Job / Process Code / Report
Development Type: Interface / Online / Report / Workflow / Configuration
End User Impacted: Shipper / DN / NTS / Xoserve / Other
Build Type: New / Existing

## Slide 5: Option 1 - Process Impact Assessment
Process Area | Complexity | File Formats | Exceptions | External Screens | Batch Jobs | Performance Test? | CSS Code Conflicts
SPA | Medium | No | No | No | No | No | No
Metering (Reads) | High | No | No | No | No | No | No
Reconciliation | N/A | N/A | N/A | N/A | N/A | N/A | N/A
Invoicing – Capacity | N/A | N/A | N/A | N/A | N/A | N/A | N/A
Invoicing – Commodity | N/A | N/A | N/A | N/A | N/A | N/A | N/A
Invoicing – Amendment | N/A | N/A | N/A | N/A | N/A | N/A | N/A
Invoicing – Other | N/A | N/A | N/A | N/A | N/A | N/A | N/A
Rolling AQ | N/A | N/A | N/A | N/A | N/A | N/A | N/A
Formula Year AQ | N/A | N/A | N/A | N/A | N/A | N/A | N/A
RGMA | N/A | N/A | N/A | N/A | N/A | N/A | N/A
DSC Service | N/A | N/A | N/A | N/A | N/A | N/A | N/A
Other (BW/BO/BODS) | High | No | No | No | No | No | No
1

## Slide 6: Option 2 - High Level Impact Assessment
2 - Replace the spaces received in the mandatory field of inbound files with same number of special character(s) in SAP PO then SAP ISU will identify the special character and a mandatory field missing rejection will be sent in outbound files.
SAP PO: For the inbound files (MSI, EMC, CNF, UMR, UBR, UDR and SFN), In SAP PO we will check the mandatory text fields and replace the spaces with the equal number of special character (Θ) and send it to SAP ISU. When SAP ISU will play back the special character (Θ) in the outbound files (MSO, CTR, CFR, URS and SFR), SAP PO will replace the special characters (Θ) present in the mandatory text field with the equal number of spaces and send it to AMT. SAP ISU: Code changes to relevant IDoc processing FMs & Read validation programs to add the validation checks for special character (Θ) to generate rejection messages. SAP BW/BO: Special character (Θ) will be added to permitted extra characters list in BW to ensure no impacts during data load. Amendments in BO reports which are impacted by the file types in scope.
Impacted Systems
Assumptions
The scope of the change is limited to File type and Fields detailed in the Impact Assessment sheet. Existing rejection codes will be utilized by programs to generate the rejection messages. The special character theta (Θ) is not expected to be received in the files that are in scope. In case of theta (Θ) received in mandatory fields from shipper, the inbound file will be rejected by ISU and PO will replace the values with ‘space’ Market trials is not in scope of the change. Data cleansing of any outstanding file failures not in scope of this change. Performance testing considered in scope for changes in SAP PO
Overall Impact | Release Type | High Level Cost Estimate
Medium | Minor | £55,000 to £65,000 GBP
Marketflow
SAP PO
SAP ISU
Gemini
SAP BW
CMS
DES
API
Impact
2

## Slide 7: Option 2 - System Impact Assessment
2
 | Reports | Enhancements | Data Migration | Integration(SAP PO)
System Component: | SAP BW/BO | SAP ISU | SAP ISU | Integration
Impacted Process Areas: | BW Extraction and Reports | SPA, Metering | N/A | File Transfer
Complexity Level (per RICEFW item): | Medium | Medium | N/A | High
Change Description: | Addition of Special character to the permitted characters list in BW. Amendments to SHPP_Class3_Mod700 and other impacted BO reports | Code changes required in File processing Functional modules and Read validation programs. | N/A | Use SAP PI node function to replace the field values for inbound & outbound files
 | ISU | BW/BO | SAP PO | AMT Marketflow
Test Data Prep Complexity: | Medium | Medium | Medium | Low
Unit and Sys Test Complexity: | Medium | Medium | Medium | Low
Pen Test Impact: | Low | Low | Low | No
Regression Testing Coverage: | Medium | Medium | Medium | Low
Performance Test Impact: | No | No | Yes | No
Market Trials: | No | No | No | No
UAT Complexity: | High | Medium | High | Low
Notes: System Component: File Format / Batch Job / Process Code / Report
Development Type: Interface / Online / Report / Workflow / Configuration
End User Impacted: Shipper / DN / NTS / Xoserve / Other
Build Type: New / Existing

## Slide 8: Option 2 - Process Impact Assessment
Process Area | Complexity | File Formats | Exceptions | External Screens | Batch Jobs | Performance Test? | CSS Code Conflicts
SPA | Medium | No | No | No | No | No | No
Metering (Reads) | High | No | No | No | No | No | No
Reconciliation | N/A | N/A | N/A | N/A | N/A | N/A | N/A
Invoicing – Capacity | N/A | N/A | N/A | N/A | N/A | N/A | N/A
Invoicing – Commodity | N/A | N/A | N/A | N/A | N/A | N/A | N/A
Invoicing – Amendment | N/A | N/A | N/A | N/A | N/A | N/A | N/A
Invoicing – Other | N/A | N/A | N/A | N/A | N/A | N/A | N/A
Rolling AQ | N/A | N/A | N/A | N/A | N/A | N/A | N/A
Formula Year AQ | N/A | N/A | N/A | N/A | N/A | N/A | N/A
RGMA | N/A | N/A | N/A | N/A | N/A | N/A | N/A
DSC Service | N/A | N/A | N/A | N/A | N/A | N/A | N/A
Other (BW/BO/BODS) | High | No | No | No | No | No | No
2

## Slide 9: Additional Considerations - Analysis of Occurrences
Change initially raised by Xoserve Operational Team in April 2019
At the time we were experiencing high volumes of exceptions relating to missing data in mandatory fields within several UK Link File Formats (seven in total - MSI, EMC, CNF, UMR, UBR, UDR, and SFN)
These were identified as occurring across multiple Shipper Organisations
Whilst the Change Proposal has been developed we have continued to support customers by identifying exceptions and offering training / process information to improve performance
Over the most recent six month period we have identified a significant reduction in the number of files and frequency of exceptions impacted by the issue that this change intends to resolve;
File Type (Response) | Count | Shipper Wise Count | Additional Comments
URS | 829 – MR03 exceptions with 304 unique MPRNs | SHIPPER A 280 SHIPPER B 10 SHIPPER C 8 SHIPPER D 1 SHIPPER E 2 SHIPPER F 1 | 304 unique MPRNs Few files received multiple times from same Shipper
CFR, CTR & MSO | 4 | SHIPPER G 4 | No occurrences found for SFR files

## Slide 10: Decision Sought from ChMC - Shippers
Solution Options have confirmed capability to deliver in a Minor Release
  Cost estimates for both options between £55k – £65k
  Delivery timescales estimated at 12-14 weeks
In light of updated analysis relating to the original change driver, we are seeking a decision from Shipper Constituents as to whether you determine to;
Confirm decision for change to be included as candidate for next available Minor Release (MiR11 – which is yet to be scoped)
Reject inclusion in next available Minor Release (MiR11) and request the change be withdrawn