## Slide 1: Customer Issue Management Dashboard CoMC
17th November 2021
Version 1.0
5th November 2021

## Slide 2: Summary Dashboard October 2021 Period
Customer Impacting Issues
Open Defects (all)
Customer Impacting P1’s
Customer Impacting P2’s
Amendment Invoice Open Defects*
AQ Related Open Defects*
UK Link Incidents Raised
Gemini Related Incidents Raised
Sep | Oct
22 | 22
Sep | Oct
38 | 43
Sep | Oct
0 | 0
Sep | Oct
0 | 0
Sep | Oct
3 | 6
Sep | Oct
7 | 11
Sep | Oct
0 | 0
Sep | Oct
0 | 0
* Volume as at 5th November 2021. For defect reporting, value shown represents number of defects where a fix is yet to be deployed.
Notes: Customer Impacting Issues –
Remains the same as previous month (4 defects relate to AQ and 1 defect added to existing open issue on the Issue Register)
Open Defects –
Has increased by 5
(7 new defects raised and 2 closed in October)
This number contains a count of all open defects, Note that this value will differ from the Customer Impacting Issues for a number of reasons, for example some defects combine into a single customer issue, other defects may not create a customer impacting issue
Defect and Issue values shown above are based on a snapshot of the published Issue Register and Defect Register (links can be found on the final slide).

## Slide 3
Customer Issue Summary (as at 5th November 2021)
Last Month
Last Month
Last Month
Last Month

## Slide 4
Amendment Invoice Update
Health – RAG |  |  | Return to Green Plan | 
Overall Status | Previous | Current | Zero defects missed the October SLA. Dedicated team to progress defects and exceptions Dedicated team and plan in place to maintain clearance of defect and exceptions within SLA Number of exceptions has increased to 22,980 (up from 20,360 in September). Exceptions are raised as part of BAU processes. 6 Amendment impacting defects open with none missing the October SLA (defects internally identified and raised during testing). | 
Plan | Previous | Current |  | 
Exceptions | Previous | Current |  | 
Defects | Previous | Current |  | 
Executive Summary |  |  |  | Key Progress & Milestones (Last Month: October)
Key Updates: Three defects raised in October (internally raised). Supporting information file merge activities ensured the 101 MPRNS with mismatch were included in the relevant customer files (ASP). All SSP Supporting Information (AML) files delivered ahead of payment due date. Unique MPRNs with Exception = 22,980 Risks/Issues: A small number of exceptions have missed the 2 month SLA. 99.23% closed within SLA. Zero Amendment invoice defects missed this month’s SLA. |  |  |  | ASP Mismatch file merge activities continue to ensure customers receive full supporting information for their LSP sites on invoice issue date. All AML files delivered to customers ahead of SLA.
 |  |  |  | Upcoming Activities & Milestones (Next Month: November)
 |  |  |  | Dedicated team in place to manage defect resolution.

## Slide 5: Amendment Invoice Dashboard – Outstanding Exceptions
Chart: Number of Unique MPRNs with Exceptions
| 43891 | 43922 | 43952 | 43983 | 44013 | 44044 | 44075 | 44105 | 44136 | 44166 | 44197 | 44228 | 44256 | 44287 | 44317 | 44348 | 44378 | 44378 | 44409 | 44440 | 44470
Number of Exceptions Outstanding | 208037 | 219491 | 320023 | 130441 | 186437 | 74660 | 33561 | 29813 | 35198 | 45066 | 65716 | 126687 | 52416 | 76668 | 99337 | 25931 | 29861 | 13383 | 18666 | 20360 | 22980

## Slide 6
AQ Update
Health – RAG |  |  | Return to Green Plan | 
Overall Status | Previous | Current | Amber due to defects where a fix has been deployed however, data corrections and AQ re-calculations still required | 
Defects | Previous | Current | Four defect raised in October. 11 open defects, 2 pending data correction assurance and AQ re-calculation. | 
Financial Adjustments | Previous | Current | MPRNs relating to 9 defects require financial adjustments. Delayed due to Annual AQ activities being undertaken | 
Process Improvements | Previous | Current | Change Requests raised for remaining technical process improvements, business process improvements have been implemented and continual improvements are being identified. | 
Executive Summary |  |  |  | Key Progress & Milestones (Last Month: October)
Key Updates: Four defect raised in October (identified internally) Two defects awaiting data correction assurance and AQ re-calculation. Invoices for financial adjustments will be issued on a monthly basis, where applicable, starting in mid-November. The AQ Focus Group continue to host AQ support sessions to date providing an overview of the support on offer from the team and sharing knowledge & assurance of the monthly AQ calculation for individual organisations. Risks/Issues: Resource availability for AQ assurance activities is limited due to November 21 release. Prime and Sub data correction is complex and requires specialised knowledge & resource to carry out the data corrections and assurance. Reads for the prime/sub may also need to be required in order to carry out reconciliation & AQ calculation. |  |  |  | Continue to share AQ knowledge session material ahead of support sessions with customers Deployed fix for 1 AQ impacting defect Annual AQ activities completed successfully
 |  |  |  | Upcoming Activities & Milestones (Next Month: November)
 |  |  |  | Continue with customer meetings relating to AQ processes

## Slide 7: Links to Updates on Xoserve.com
The Customer Issue Register is published on Xoserve.com website and updated weekly, link below;
  https://www.xoserve.com/services/issue-management/
AQ Issue Register published on Xoserve.com https://www.xoserve.com/services/issue-management/annual-quantity-aq/
Unexpected outages, Gemini allocation, UIG issues or any system performance issues will be published on Xoserve.com at https://www.xoserve.com/notifications/