## Slide 1: Customer Issue Management Dashboard CoMC
20th April 2022
Version 1.0
1st April 2022

## Slide 2: Summary Dashboard March 2022 Period
Customer Impacting Issues
Open Defects (all)
Customer Impacting P1’s
Customer Impacting P2’s
Amendment Invoice Open Defects*
AQ Related Open Defects*
UK Link Incidents Raised
Gemini Related Incidents Raised
Feb | Mar
24 | 24
Feb | Mar
56 | 56
Feb | Mar
0 | 0
Feb | Mar
0 | 0
Feb | Mar
9 | 9
Feb | Mar
15 | 14
Feb | Mar
0 | 0
Feb | Mar
0 | 0
* Volume as at 1st April 2022. For defect reporting, value shown represents number of defects where a fix is yet to be deployed.
Notes: Customer Impacting Issues
Remains the same as previous month
Open Defects
One defect was closed, and one new defect was raised, keeping the total number at 56 for this snapshot. Defect implementations are subject to planning alongside other implementations; we have continued to work in the background on completing fixes, however the implementation schedule over the last couple of months has been impacted by November 22 release, and this month by the Move to Cloud implementation activity. We expect to be able to schedule implementations once that activity is completed.
Note that this figure contains a count of all open defects – That this value will differ from the Customer Impacting Issues for a number of reasons, for example some defects combine into a single customer issue, and in other cases, defects may not create a customer impacting issue
Defect and Issue values shown above are based on a snapshot of the published Issue Register and Defect Register (links can be found on the final slide).
AQ Related Open Defects –
14 defects (12 open, 2 have had a fix deployed and data correction completed, however require AQ recalculation [1st May])

## Slide 3
Key Customer Issue Summary (as at 1st April 2022)
Last Month
Last Month
Last Month

## Slide 4
Amendment Invoice Update
Health – RAG |  |  | Return to Green Plan | 
Overall Status | Previous | Current | 0 defects missed the March SLA. Dedicated team to progress defects and exceptions Dedicated team and plan in place to maintain clearance of defect and exceptions within SLA Number of exceptions has increased to 28,563 (up from 12,150 in March). Exceptions are raised as part of BAU processes. 9 Amendment impacting defects open with 0 missing the March SLA | 
Plan | Previous | Current |  | 
Exceptions | Previous | Current |  | 
Defects | Previous | Current |  | 
Executive Summary |  |  |  | Key Progress & Milestones (Last Month: March)
Key Updates: Zero defects raised in March. Supporting information file merge activities ensured the 117 MPRNS with mismatch were included in the relevant customer files (ASP). All SSP Supporting Information (AML) files delivered ahead of payment due date. Unique MPRNs with Exception = 28,563 Risks/Issues: A small number of exceptions have missed the 2 month SLA. 99.44% closed within SLA. 0 Amendment invoice defects missed this month’s SLA. |  |  |  | ASP Mismatch file merge activities continue to ensure customers receive full supporting information for their LSP sites on invoice issue date. All AML files delivered to customers ahead of SLA.
 |  |  |  | Upcoming Activities & Milestones (Next Month: April)
 |  |  |  | Dedicated team in place to manage defect resolution.

## Slide 5: Amendment Invoice Dashboard – Outstanding Exceptions

## Slide 6
AQ Update
Health – RAG |  |  | Return to Green Plan | 
Overall Status | Previous | Current | Amber due to defects where a fix has been deployed however, data corrections and AQ re-calculations still required | 
Defects | Previous | Current | Zero AQ impacting defects raised in March. 12 open defects and 2 pending AQ re-calculation. | 
Financial Adjustments | Previous | Current | Financial Adjustments remain to be processed for 10 defects. Of these, 7 are Prime & Sub which are complex to process. | 
Process Improvements | Previous | Current | Change Requests raised for remaining technical process improvements, business process improvements have been implemented and continual improvements are being identified. | 
Executive Summary |  |  |  | Key Progress & Milestones (Last Month: March)
Key Updates: Zero defects raised in March Two defects awaiting AQ re-calculation in April (effective as of 1st May 2022). Invoices for financial adjustments will be issued on a monthly basis (where applicable). New Formula Year AQ/SOQ values for class 3 and 4 sites were applied and effective as of 1st April 2022, which were issued in March .NRL files The AQ Focus Group continue to assure the output of the monthly Rolling AQ calculation and host AQ support sessions to Shippers Risks/Issues: Financial adjustments remain to be processed for 10 defects. Of these, 7 are Prime & Sub which are complex to process. |  |  |  | Completed data correction and assurance for 2 defects in March.
 |  |  |  | Upcoming Activities & Milestones (Next Month: April)
 |  |  |  | New Formula Year AQ/SOQ values for class 3 and 4 sites were applied and effective as of 1st April 2022, which were issued in March .NRL files The annual Winter Consumption review will be undertaken in May 2022

## Slide 7: Further Information
The Customer Issue Register, published on xoserve.com and updated weekly, can be found at the following location:
https://www.xoserve.com/news-updates/news-and-updates/issues-register/
System status, planned outages and info on current system impacting issues can be found at the following location:
https://www.xoserve.com/news-updates/news-and-updates/system-outages/