## Slide 1: REC Change
7th December 2022

## Slide 2: Introduction
The following 5 slides have been included in this months ChMC pack to give you an overview of the ongoing REC Changes, we have broken these down into the following sections:
In progress – we are currently progressing through the Change journey
Under Prioritisation Review with Code Managers – due to workload/prioritisation
There are 2 additional slides showing all Electricity related Changes which we are monitoring for visibility, these have been included in the appendix
Note: In the New Year, we will be undertaking a review of all REC Change and as a result, will stop monitoring and remove from this pack any Changes that have no impact to Gas services. This will be largely, but not limited to Electricity Change. We will advise the Committee of which Changes we will be excluding.
Further information on the Changes can be found on the REC Portal

## Slide 3: Overview of REC Changes (high level)
Chart: 
| In Progress | Current Xoserve action | Implemented | Under Prioritisation Review | Electricity only
Column1 | 11 | 5 | 2 | 15 | 26
Total count of current REC Change:
59

## Slide 4: Overview of In progress REC Changes (high level)
Chart: 
| Approved awaiting implementation | Consultation | Solution development | Awaiting authority decision | Detailed IA/Party Impact Assessment | Final Assessment
Series 1 | 2 | 1 | 2 | 1 | 2 | 3
Notes: In progress:
Approved awaiting implementation 10,11,36
Consultation 47,52,55
Solution development 16,37
Initial assessment 25
Awaiting authority decision 21
Scoping Testing requirements 67
Detailed IA 70,74
New CR05_XoS

## Slide 5: REC Change Pipeline – In progress
Title | Description | XRN | Proposer | Impact/ Funding | Status | Next Action date | Release Type | Priority
R0016 | Resolution of Bilateral Erroneous Transfers | N/A | Ben Atkinson | - | Solution development | 21/12/2022 – Review at Change panel | TBC | Low
R0021 | Allowing REC accredited MEMs to de-energise and re-energise supply points independent of the Supplier | N/A | Gemserv (RPS) | - | Awaiting Authority Decision | 30/06/2023 – Proposed Implementation date | Major | Medium
R0025 | Service Provider Performance Charges (DCC) | N/A | Deloitte (RPA) | TBC | Consultation | 06/12/2022 – Consultation closeout | TBC | High
R0030 | Erroneous Transfer Cancellations | N/A | Scottish Power | - | Approved - awaiting implementation | 30/06/2023 – Proposed Implementation date | Major | Low
R0033 | Micro-business Smart Meter Installation Reports | N/A | EDF Energy | - | Implemented | 04/11/2022 – Confirmed Implementation date | Standalone | Low
R0036 | Extensive Housekeeping Amendments | N/A | Gemserv (RPS) | - | Implemented | 04/11/2022 – Confirmed Implementation date | Standalone | Medium
R0037 | Prepayment Credit Balance & Debt Transfer Processes | N/A | Utilita Energy Ltd | - | Solution development | 17/01/2022 – Change proposal plan to be updated | TBC | Low
Currently working on
Key:
Under assessment

## Slide 6: REC Change Pipeline – In progress
Please note: This is a working document and therefore some of the dates and actions may have progressed since the slides were created
Title | Description | XRN | Proposer | Impact/ Funding | Status | Next Action date | Release Type | Priority
R0047 | Metering Code of Practice Consolidation Review | N/A | RECCo | - | Approved - awaiting implementation | 01/04/2023 – Proposed Implementation date | TBC | High
R0052 | GES Service Definition Document | N/A | Deloitte | GES | Final Assessment | 24/02/2023 – Proposed Implementation date | Major | Medium
R0055 | Switching Operator Outage Notification Lead Time | XRN 5595 | DCC | GRDS, GES | Final Assessment | 24/02/2023 – Proposed Implementation date | Major | Medium
R0067 | Introduction of CSS refresh functionality | XRN 5567 | Capgemini (RTS) | GRDS | Party Impact Assessment | 09/12/2022 – Response deadline | Standalone | High
R0070 | Provision of Enduring Test Environments | N/A | Capgemini | GES | Final Assessment – Environment delivered | 30/11/2022 – Review | Standalone | High
R0074 | Release of Community View Data Items to MEMs in GES | N/A | Xoserve | GES | Party Impact Assessment | 19/12/2022 – Response deadline | Major | High
Currently working on
Key:
Under assessment

## Slide 7: REC Change Pipeline – Under Prioritisation Review
Title | Description | Status | Next Action date
R0006 | Missing Meter Technical Details | Initial Assessment | Reviewed weekly – Awaiting instruction from REC Code Manager to progress
R0049 | Intellectual Property Rights and Services Data Main Body changes | Initial Assessment | 
R0050 | Clarification of REC Maintenance of Qualification Schedule | Initial Assessment | 
R0051 | Switch Request Objections (Change of Occupier) | Initial Assessment | 
R0056 | EES/GES additional service request for Housing Ass to be added to the Matrix | Initial Assessment | 
R0059 | Maintenance of Qualification Schedule Change | Initial Assessment | 
R0061 | Resolution of invalid CSS data by Data Owners | Initial Assessment | 
R0063 | Addition of key information to all Service Now tickets | Initial Assessment | 
R0068 | REC Data Protection Changes | Initial Assessment | 
R0069 | Amendments to Sample Access Agreement | Initial Assessment | 
R0071 | DCC access to EES and GES | Initial Assessment | 
R0073 | Introduction of a Housekeeping Change Proposal Process | Initial Assessment | 
R0075 | Enabling Software Product Qualification | Initial Assessment | 
R0080 | Improvements to "Failed to deliver" CSS messages | Initial Assessment | 
R0081 | CSS Market message retry strategy | Initial Assessment | 

## Slide 8: REC Change Pipeline Electric only - Monitoring
Title | Description | Status
R0009 | Introduction of SDEP and EES User Maintenance API | These changes are specific for Electric only. We will continue to monitor should any of the Changes have a knock on impact to GES or the CDSP.
R0010 | New Meter Types for Auxiliary Proportional Controllers (APCs) | These changes are specific for Electric only. We will continue to monitor should any of the Changes have a knock on impact to GES.
R0011 | Reporting of Additional EMR Backing Data to Suppliers | 
R0017 | Invalid Requests for Site Technical Details | These changes are specific for Electric only. We will continue to monitor should any of the changes have a knock on impact to GES.
R0018 | Complex Sites process improvements | 
R0022 | Amendment to REC Data Access Matrix | 
R0026 | Whole current (WC)/Current Transformer (CT) certificates | 
R0027 | Minimum identification requirements in the Meter Operation Code of Practice | 
R0031 | Altering the Trigger Points for CT Commissioning | 
R0032 | New Registration data items and processes to support the transition to Market-wide Half-Hourly Settlement (MHHS) | 
R0040 | CSS Switch Synchronisation to ERDA at SecuredActive | 
R0043 | Commissioning of Works by the Crowded Meter Room Coordinator (CMRC) to Resolve Issues In Crowded Meter Rooms | 
R0044 | MHHS Programme Changes required to Central Switching Service | 

## Slide 9: REC Change Pipeline Electric only - Monitoring
Title | Description | Status
R0053 | 24/7 Emergency Metering Service | These changes are specific for Electric only. We will continue to monitor should any of the changes have a knock on impact to GES or the CDSP.
R0054 | EES Access for Virtual Lead Parties | 
R0060 | ERDS Service Definition timezone correction | These changes are specific for Electric only. We will continue to monitor should any of the changes have a knock on impact to GES.
R0062 | Removal of ERDA meteringPointEnergyFlow change restriction | 
R0064 | Creating a Meter Operator Agent and MOCoP Installer | 
R0065 | Registration of Smart Export Guarantee (SEG) Sites | 
R0066 | Inclusion of SMRS Data Items In EES (BSC CP 1568 Consequential change) | 
R0072 | Introduction of a new Meter Asset Condition Code | 
R0076 | DNOs notifying Suppliers about Crossed Meters | 
R0077 | Resolution of EES API Search Address method discrepancies | 
R0078 | EMR Settlement Limited - additional access to ECOES | 
R0079 | Addition of Previous MEM to the EES API | 
N/A | MHHS Supply Number Consultation |