## Slide 1: December ChMC CMS Rebuild Update

## Slide 2: Progress to Date
I am pleased to confirm that the Duplicates (DUP) and Set to Extinct Process (STE) will be going live on 12 December 2022, this is subject to a Go No Go meeting on the 7th December.
On launch date the new user emails will be issued from 09:30 to prevent email server disruption. There will be User Support sessions, which will be a daily occurrence for the first week where users can dial in and raise any questions they may have. Further information can be found on the following slide for December’s activities.
We are confirming launch dates for Q1 2023 and an update will be provided in January’s ChMC.
We will provide an update as soon as we know when the relevant REC change is due to be implemented to ensure you have as much notice as possible of the SUT / Modification 0734 process commencing (and the cessation of the current Shipper "TOG" process).
The CMS Rebuild webpages and CMS page have both been updated to reflect the Launch activities, FAQs and training materials – the latter will be completed W/C 5th December
https://www.xoserve.com/products-services/data-products/contact-management-service-cms/cms-rebuild/
https://www.xoserve.com/products-services/data-products/contact-management-service-cms/
The Link to the training material is on both pages, however for reference it can be accessed using this link, please note that the training materials will be updated in the week commencing 5th December: https://rise.articulate.com/share/dgQzl3ax38sN6oVrNCenQW1RKMFHStYO#/
The CMS Rebuild webpage (https://www.xoserve.com/products-services/data-products/contact-management-service-cms/cms-rebuild-product/ ) contains the link to register for future Customer Focus Groups, please note the agenda for the Focus Groups will be issued 7 days prior to the session.

## Slide 3
WC 28/11
WC 21/11
WC 14/11
WC 07/11
External – CMS Rebuild December Launch
Plan on a page
Communications
Activities
Communications
Confirmation of soft launch Go live and reminder of URLs
GONG
PIS
External UAT
Training Published
Web page – FAQs and “How - tos”
Customer Experience/ UKLink box Go live Notification
User cleansing & set up
WC 05/12
WC 12/12
WC 19/12
WC 26/12
WC 02/01
Customer Focus Group
ChMC
CoMC
ChMC
CoMC
Customer Focus Group
Connectivity testing
External UAT
User Support sessions

## Slide 4
XRN 5556.b
CMS Rebuild Delivery Roadmap
Release Content
Now
Next
Later
A little Later
Supplier Theft of Gas (SUT)
Meter Number Creation (MNC)
Duplicate MPRNs (DUP)
Set to Extinct
Isolations
(ISO)
Dead to Live
(DTL)
DUP Enhancements
Generic to desk workflows – AGG, PSI, PSR
Address Amendments (ADD/ UNC)
New MPRN Creation
(FOM)
Enhancements to MNC Process including Network
Generic to desk
workflows – GIC
Main Release
Additional Stretch Enhancements
Request for Adjustment (RFA)
Daily Metered Query (DMQ)
Consumption Dispute Query (CDQ)
Theft of Gas
(TOG)–
Network Raised
Generic to desk
workflows – FLE
Must Reads
(MUR)
Manage Unregistered Sites
(MUS)
Gas Safety Regulation
(GSR)
SUT Enhancements
Swapped Address
(SWA)
Generic Enhancements
XRN 5556.a
New Process
Early
Q1 2023
No later than end of Q3 2023
Early
Q4 2022