## Slide 1: REC Change
11th January 2022

## Slide 2: Introduction
The following 3 slides have been included in this months ChMC pack to give you an overview of the ongoing REC Changes, we have broken these down into the following sections:
In progress – we are currently progressing through the Change journey
Under Prioritisation Review with Code Managers – due to workload/prioritisation
The electricity slides that have been included in previous months have now been removed from this pack, but as stated, they can still be found on the REC Portal.
Note: We are currently undertaking a review of all REC Change and have began removing Changes which we have confirmed have no impact to Gas services. In the coming months, we will continue to monitor the Changes listed and add/remove from this pack as required.
Further information on the Changes can be found on the REC Portal

## Slide 3: Overview of In progress REC Changes (high level)
Chart: 
| Approved awaiting implementation | Consultation | Solution development | Awaiting authority decision | Detailed IA/Party Impact Assessment | Final Assessment
Series 1 | 3 | 1 | 1 | 1 | 2 | 0
Notes: In progress:
Approved awaiting implementation 10,11,36
Consultation 47,52,55
Solution development 16,37
Initial assessment 25
Awaiting authority decision 21
Scoping Testing requirements 67
Detailed IA 70,74
New CR05_XoS

## Slide 4: REC Change Pipeline – In progress
Title | Description | XRN | Proposer | Impact/ Funding | Status | Next Action date | Release Type | Priority | Attachments
R0025 | Service Provider Performance Charges (DCC) | N/A | Deloitte (RPA) | - | Awaiting Authority decision | 01/04/2023 – Proposed Implementation date | TBC | High | 
R0047 | Metering Code of Practice Consolidation Review | N/A | RECCo | - | Approved - awaiting implementation | 01/04/2023 – Proposed Implementation date | TBC | High | N/A
R0052 | GES Service Definition Document | N/A | Deloitte | GES | Approved - awaiting implementation | 24/02/2023 – Proposed Implementation date | Major | Medium | N/A
R0055 | Switching Operator Outage Notification Lead Time | XRN 5595 | DCC | GRDS, GES | Approved - awaiting implementation | 24/02/2023 – Proposed Implementation date | Major | Medium | N/A
R0063 | Addition of key information to all Service Now tickets | N/A | St Clements Ltd (on behalf of DNOs) | - | Solution development | 07/02/2023 – Solution Development closeout date | TBC | Medium | N/A
R0067 | Introduction of CSS refresh functionality | XRN 5567 | Capgemini (RTS) | GRDS | Party Impact Assessment – DIA under review with Code Managers | 16/01/2022 – Review | Standalone | High | N/A
R0070 | Provision of Enduring Test Environments | N/A | Capgemini | GES | Consultation | 16/01/2022 – Review | Standalone | High | N/A
R0074 | Release of Community View Data Items to MEMs in GES | N/A | Xoserve | GES | Party Impact Assessment – DIA under review with Code Managers | 16/01/2022 – Review | Major | High | N/A
Currently working on
Key:
Under assessment
Monitoring

## Slide 5: REC Change Pipeline – Under Prioritisation Review
Title | Description | Status
R0049 | Intellectual Property Rights and Services Data Main Body changes | Initial Assessment
R0050 | Clarification of REC Maintenance of Qualification Schedule | Withdrawn – to remove next month
R0051 | Switch Request Objections (Change of Occupier) | Initial Assessment
R0056 | EES/GES additional service request for Housing Ass to be added to the Matrix | Initial Assessment
R0059 | Maintenance of Qualification Schedule Change | Initial Assessment
R0061 | Resolution of invalid CSS data by Data Owners | Initial Assessment
R0068 | REC Data Protection Changes | Initial Assessment
R0069 | Amendments to Sample Access Agreement | Initial Assessment
R0071 | DCC access to EES and GES | Initial Assessment
R0073 | Introduction of a Housekeeping Change Proposal Process | Initial Assessment
R0075 | Enabling Software Product Qualification | Initial Assessment
R0080 | Improvements to "Failed to deliver" CSS messages | Initial Assessment
R0081 | CSS Market message retry strategy | Initial Assessment
R0082 | Formalising the Submission of PPMIP Unallocated Transaction Report (UTR) Files | Initial Assessment
R0084 | Housekeeping changes to the approved legal text for R0047 | Initial Assessment
R0085 | Switching Programme Designation of the Steady State Commencement Date | Initial Assessment
Note: Please be aware that some Changes may have progressed further since the slides in this pack were submitted