## Slide 1: XRN5575 – March 23 Adhoc Release – Status Update
 | Overall Project RAG Status |  |  | 
 | Schedule | Risks and Issues |  | Cost
RAG Status |  |  |  | 
Status Justification |  |  |  | 
Schedule | Overall release is tracking Green. Build, testing and implementation completed as planned for 5143 and 5379 Progress update: Project Startup and Initiation phase complete Project Build phase complete Project Testing complete Initial implementation completed on 25th March Implementation and go-live completed on 1st April First usage tracking of evidence and assurance on track to complete 26th May NDM Service Provider procurement completed Weekly engagement sessions with Technolog continue Decision in May ChMC: None |  | Implementation completed on 25th March and go-live of 1st April | 
Risks and Issues | N/A |  |  | 
Cost | Forecast to complete delivery against approved BER |  |  | 
Scope | XRN5143 – Transfer of NDM sampling obligations from Cadent, WWU and NGN to the CDSP XRN5379 – Class 1 Read Service Procurement Exercise (Modification 0710) |  |  | 
Complete
On Track
At Risk
Overdue
Slide updated on 24th April 2023