## Slide 1: Impacts of Project Nexus Implementation Date to AQ17
Distribution Workgroup - 27th October 2016

## Slide 2
Summary
Questions have been raised regarding the treatment in 2017 with respect to the Annual AQ Review
  Many AQ obligations exist in UNC
  Principle is that the AQ Review activities will continue, shadowing the UNC obligations until these will be stopped due to Project Nexus Transition or Implementation
  AQ process fundamentally changes post PNID so existing UNC obligations fall away

## Slide 3
Normal Year AQ Activity

## Slide 4
Date | Activity | 2017
January | Trial AQ Review | 
January | Issue Trial AQ Review files to Industry | 
March / April | SSP AQ Calculation | 
April (UNC) | Issue date for Shipper AQ Amendment daily allowance | 
30th April | First Release of SSP T04 Files | 
May | First release: iGT (Weather Correction and CV data) | 
31st May (UNC) | Second Release of SSP T04 Files & Threshold Crossers | O
AQ Activity will be performed as per the timetable above, in line with UNC
AQ Activity 2017

## Slide 5
AQ Appeals 2017
The AQ appeal process will close at PNID – 2 month
1st June Implementation:
AQ Appeal Window closes (Excl SSP) 31/03/17
SSP AQ Appeal window closes (Mod 450B refers) 31/03/17
1st July Implementation:
AQ Appeal Window closes (Excl SSP) 30/04/17
SSP AQ Appeal window closes (Mod 450B refers) 30/04/17

## Slide 6
Summary – 1st June 2017 PNID
We will continue with AQ Review activities
  Issue the ‘trial calc’ in January (not in UNC)**
  Issue the SSP Provisional AQs (T04) by end of April (except for exceptions)**
  Remaining AQ obligations will not apply due to regime change from PNID
  AQ Appeals (including SSP (mod 450B)) will stop PNID-2 months
  ** These AQs will NOT be applied to UK Link

## Slide 7
Summary – 1st July 2017 PNID
We will continue with AQ Review activities
  Issue the ‘trial calc’ in January (not in UNC)**
  Issue the SSP Provisional AQs (T04) by end of April (except for exceptions)**
  We will not conclude the issue of the SSP Provisional AQs (T04)
  We will not issue the LSP Provisional AQs (T04)
  We will not start the AQ Amendments process on 1st June.
  Remaining AQ obligations will not apply due to regime change from PNID
  ** These AQs will NOT be applied to UK Link