## Slide 1: TransformUs programme
DSC Change Management Committee
IX Changes Update
March 2018

## Slide 2: IX Changes Update
Change of network service provider from Vodafone to Gamma as part of the separation from National Grid
The current contract has also ended – change of supplier highly likely even without separation
All current HW, except new or recently upgraded sites, is five-seven years old and needs to be replaced as ‘end of life’

## Slide 3: IX Changes Update: current service

## Slide 4: IX Changes Update: future service

## Slide 5: IX changes - plan
Indicative Timescales
  Design, build and test - February to end of March
  Pilot site deployment and testing of new services – April to June
  Full deployment (all customers) – June to September
Lessons learnt from previous IX roll outs
  Access to customer sites
  Clear plan of roll out
  Clear processes to support the above
  Customer centric, customer facing approach