## Slide 1: Gemini Sustain Plus Update
UNC Panel / UNCC
April 2024
National Gas Transmission |

## Slide 2: Progress Update
Gemini Sustain Plus is an upgrade of the whole Gemini system (platform and UI) combined with additional functionality and features.
Current Progress
Sustain Plus remains on track to be implemented in Sept 24. The Programme has converted the legacy code into modern code and is now performing development and testing of the new screen designs and features.
Development is 80% is over complete, with functional UAT over 60% complete. Work on non-functional requirements, environments and APIs continues. System Integration Testing is progressed well.
March Focus Group attended by over 218 people, it covered, APIs, Cutover Approach, Gemini User Audit Update, Market Trials and System Demo with an engaging Q&A - all material available on the Sustain Plus Website (Gemini Sustain Plus (xoserve.com))
Next Steps
Continue development and testing of the Gemini process of functional components, new screens and batch jobs.
Engaging with industry for Connectivity and Market Trials period.
Further On-Line Training modules being developed for release in Q2 2024.

## Slide 3: Focus Group
  The next Focus Group will be held on Monday 22nd April and the agenda will cover:
1 hour session going forward for next month - focused on Connectivity and Market Trials/Logistics
Programme progress updates
Market Trials/Key processes and support model
Training update
Onboarding & Connectivity update
User Refinement update
Demo (short login video)
API and security
  Technical Surgeries
  Technical surgeries are available to support the industry during the connectivity and onboarding phases. These sessions can be booked via the Sustain Plus website (or via the following link). Gemini Sustain Plus - Technical Surgeries Tickets, Multiple Dates | Eventbrite
Notes: Narrative straight forward apart from final bullet point on training.
In order to ensure the training modules are created to deliver the maximum benefit for external users (you know your processes better than us), we are providing an opportunity for external engagement in the e-module training creation process. Please reach out to Correla by the e-mail address shown if interested.

## Slide 4: Thank you